## Slide 1: Annual Report on CEOS Implementation of the GEOSS Space Segment
Michael Freilich, NASA, SIT Chair Agenda Item #12

## Slide 2
Agenda
  Part 1: 2012 CEOS Accomplishments and Lessons Learned
    Review of the CEOS Annual Work Plan ... What did we set out to accomplish in 2012?
    CEOS-GEO Actions ... What actions did we establish to accomplish these goals?
      CEOS is generally making excellent progress on CEOS-GEO Actions that are tightly coupled to the CEOS Work Plan’s goals and objectives
      CEOS progress is uneven and/or in many cases unclear on lower visibility CEOS-GEO Actions that may not be as tightly coupled to the CEOS Work Plan
  Part 2: CEOS involvement in the GEO Work Plan Tasks and Components
    CEOS Leadership roles
    IN-01-C2 Task Objectives and Accomplishments
  Part 3: Virtual Constellations Progress on Key CEOS Priorities

## Slide 3
Part 1: CEOS Work Plan and Actions
  Improved Coordination of Space Agency Activities Related to Climate
    CEOS Response to the GCOS Implementation Plan (IP). Agenda Item 25, CEOS Action (CL)
    Development of Fundamental Climate Data Records (FCDRs) and release of the ECV Inventory survey. Agenda Item 26, CEOS Action (CL)
    Continued cooperation with GEO, GCOS, WMO, and CGMS in the development of a space-based system to support climate. Agenda Item 26 (Climate Architecture and ECV Inventory)
    Further alignment of the Virtual Constellations objectives as building blocks of the space-based climate information strategy. Part-3 of this presentation.
  CEOS-GEO Actions related to Climate
    There are 7 actions related to Climate
    Other actions not noted above are: Climate Data Record Reanalyses, Climate Model Intercomparison Projects, and Greenhouse Gas Cal-Val.
    All of these actions directly address the Work Plan objectives above.

## Slide 4
CEOS Work Plan and Actions –Page 2
  Progress Towards Established CEOS-GEO Priorities
    CEOS leadership within and support to the GEO Forest Carbon Tracking (FCT) and the Global Forest Observations Initiative (GFOI), including the establishment of the Space Data Coordination Group (SDCG). Agenda Items 15 and 16. CEOS Action (CL)
    Continued development of the CEOS Strategy for Carbon Observations from Space by the Carbon Task Force (CTF). Agenda Item 14, CEOS Action (CL)
    Advancement of CEOS Data Democracy activities within the reorganized CEOS Working Group on Capacity Building and Data Democracy (WGCBDD). 3 CEOS Actions (ID-02)
    Further alignment of the CEOS Virtual Constellation objectives to the GEO 2012-2015 Work Plan Tasks. Part-3 of this presentation.
    Continued support of the GEOSS Common Infrastructure (GCI) and an increase in GEO Data Collection of Open Resources for Everyone (GEO DataCORE) datasets. WGISS Report, Agenda Item 29 and SEO Report, Agenda Item 32. 2 CEOS Actions (ID-01)
    Integrated approach to disaster management, including support to the Geohazards Supersites initiative. Agenda Items 17 and 18, 8 CEOS Actions (DI) including: Gap Analyses, Web Service Framework, Volcanic Ash, Supersites, Caribbean Pilot, African Flood and Health Pilot.
    Continued support to the Joint Experiments on Crop Assessment and Monitoring (JECAM) initiative. CEOS Action (AG)
    Continued CEOS leadership of, and support to, the Quality Assurance for Earth Observations (QA4EO) initiative. 2 CEOS Actions (IN-02)

## Slide 5
CEOS Work Plan and Actions – Page 3
  Considering CEOS Support to Further Key GEO Priority Initiatives
    Exploratory dialogue on support to the GEO Global Agricultural Monitoring (GEOGLAM) initiative. Agenda Item 20
    Continued dialogue on potential CEOS contributions to integrated water cycle products and services. 2 CEOS Actions (AG), 1 CEOS Action (HE), 5 CEOS Actions (WA)
    Continued dialogue on potential CEOS contributions to the GEO Biodiversity Observation Network (GEO BON). CEOS Action (BI)
  Continued and Enhanced CEOS Outreach to Key Stakeholders: GEO, COP, UNFCCC, SBSTA, G8/G20, and Others
    Engagement, attendance, and where appropriate, participation and presentations at key meetings. Agenda Items 32 and 34.
    Maintenance of the Missions, Instruments and Measurements (MIM) database. Agenda Item 33, Continuing well... thanks to ESA.
    Publication of the CEOS Newsletter. Continuing well... thanks to JAXA
    CEOS presence at the Rio+20 Summit, including the delivery of the CEOS Earth Observation Handbook. Rio+20 supported. Handbook not delivered due to Customs. CEOS Action ID-04.
  Further review and, as appropriate, adoption of recommendations from the 2011 CEOS Self-Study. Agenda Items 6, 7, 8

## Slide 6
CEOS Work Plan and Actions – Page 4
  Facts and Figures from the CEOS-GEO Actions Tracker
    50 Actions for 2012
      3 closed (2 successfully)
      47 remain open
        35 actions with updated reporting in the past 2 months
        12 actions with no recent reporting (in many cases, many months)
        2 actions were re-mapped
  “Educated Guess” Assessment on Progress of Open Actions
    24 Actions with good progress/at or near milestones
    13 Actions with limited progress
    8 Actions with no progress and little/no relevant reporting
Difficult to Assess Progress for the Full Range of CEOS-GEO Actions
Due to infrequent/unclear reporting and obsolete information
-- A new philosophy toward “CEOS Actions” may be needed --

## Slide 7
Part 2: CEOS Roles in the GEO Work Plan
Infrastructure (IN)
  4 of 5 Tasks
  5 of 11 Components
Institutions and Development (ID)
  1 of 5 Tasks
  2 of 9 Components
Information for Societal Benefits
  8 of 16 Tasks
  12 of 40 Components
  CEOS is making a significant contribution to GEO through its leadership roles, actions and accomplishments

## Slide 8
IN-01-C2 Component
CEOS Leads the IN-01-C2 Component (Space-based Earth Observing Systems), which includes these 7 elements ...
  Promote rapid development of CEOS Constellations (CEOS Constellation Leads)
  Develop an arctic hydrometeorological satellite network (ROSKOSMOS)
  Explore synergies with the Earthmapper constellation for global high resolution observations (Surrey Satellite Technology, LTD - SSTL)
  Establish and upgrade ground station capacity in Africa for CBERS (INPE)
  Promote the AfricaGeoSat-1 Project (SA Dept of Science and Technology)
  Establish actions securing ECV data from satellites (CEOS WGClimate)
  Promote space missions to fill gaps from the loss of key instruments (i.e., Envisat, AURA) (CEOS Constellation Leads)
  Approximately quarterly status reports within the IN-01-C2 Component are desired by CEOS to support the IN-01 Task, IIB, and GEO.

## Slide 9
IN-01-C2 Highlights
  CEOS Virtual Constellations
  CEOS has advanced its Virtual Constellations to improve data access and interoperability in the fields of Land Surface Imaging; Atmospheric Composition; Ocean Colour Radiometry; Ocean Surface Topography; Ocean Surface Vector Wind; and Precipitation.
  A new Virtual Constellation for Sea Surface Temperature (SST-VC) has been established, building upon the work of the Group for High-Resolution Sea-Surface Temperature (GHRSST). Plan to publish an IOCCG report with Level-1 Ocean Colour Radiometry requirements by the end of 2012.
  New Essential Climate Variable (ECV) Inventory
  CEOS, CGMS, and WMO have established a new ECV inventory database to capture climate data record products from space agencies in an effort to identify and address gaps in a sustained climate architecture. These groups have also continued efforts towards defining a Climate Monitoring Architecture for space-based observations, and further developed a draft strategy document.
  Progress on CBERS ground stations in Africa and Spain
  Brazil (INPE) and China (CRESDA) are proceeding with plans to establish and upgrade CBERS ground stations in South Africa and Spain by November 2012. New ground receiving stations could be set up for CBERS-3 data (launch scheduled for December 2012) in Hartebeeshoek, South Africa (MOU between China, Brazil and South Africa (SANSA), and in Maspalomas, Spain (MOU between Spain (INTA) and Brazil). Brazil, France and Gabon are joining forces to develop the SEAS Gabon project, which will deploy an antenna and operational ground station for receiving data in West Africa.

## Slide 10
Next Steps and Issues
IN-01-C2 Management Plan Obtain progress reports from the 7 sub-elements including those 3 with CEOS leadership. Monitor the progress of 5 CEOS actions linked to IN-01-C2.
Metrics and Mapping Work with the Infrastructure Implementation Board (IIB) to develop a set of Performance Indicators to assess progress on GEO Tasks. Recently completed mapping of task outputs to Strategic Targets.
Management Issues (1) GEO to identify a lead for the IN-01-C3 component (Coordination across Surface-based and Space-based Observing Systems) (2) Lack of reporting from ROSKOSMOS and SSTL.
Task Progress Issues (1) Lack of approval for AfricaGEOSat-1 Project.

## Slide 11: Part 3: CEOS Constellations
IN-01: Earth Observing Systems
C2: Development and Coordination of Space-based Observing Systems
  Promote rapid development of the “CEOS Constellations Concept”. Observations from Virtual Constellations provide higher temporal, spatial, and spectral resolution, as well as improved data management and dissemination. Virtual Constellations are under development in seven areas: Precipitation, Atmospheric Composition, Land Surface Imaging, Ocean Surface Topography, Ocean Colour Radiometry, Ocean Surface Vector Wind, and Sea-Surface Temperature

## Slide 12: SIT approach to VCs in 2012
Presumption that VCs have a key role supporting delivery of GEOSS space segment outcomes
  3-year outcomes defined in support of 2015 GEO horizon
Consistent with CEOS Self Study VC Report recommendations
  Sharp-end emphasis (inc. climate architecture)
  Stronger top-down direction and target setting – aided by stronger feedback and support mechanisms
  More integrated approach, priority-driven
Stronger feedback and support mechanisms
  First dedicated VC workshop at SIT-27 meeting
  Regular SIT Chair telcons with VC leads
  Systematic representation of VC issues on SEC (compilation report)

## Slide 13: Our VCs
Oceans
  Ocean Surface Topography: NASA & EUMETSAT
  Ocean Surface Vector Winds: NOAA, EUMETSAT & ISRO
  Ocean Colour Radiometry: NASA, ESA & ISRO
  Sea Surface Temperature: ESA & NOAA
Land
  Land Surface Imaging: USGS, INPE & ISRO
Atmosphere
  Precipitation: NASA & JAXA
  Atmospheric Composition: NASA & ESA

## Slide 14: Ocean Surface Topography
Key outcomes
  Development of Jason-3 as continuation of the reference time series, and planning for Jason-CS
  Sea level ECV support
  OST Implementation Plan
Progress
  Jason-3 launcher selected, target launch date December 2014, Jason-CS satellite phase B on going, program approval process initiated by agencies
  Engagement of OST Science Team (OSTST) as VC home
Issues
  How do we transform the OSTST from a multi-agency funding-driven construct into a CEOS mechanism for international involvement. (analogue to GHRSST for SST)?
  Need to encourage involvement in the OSTST from agencies that fly “complementary missions” that are not presently formal members of OSTST (e.g. ESA).

## Slide 15: Ocean Surface Vector Winds
Key outcomes
  OSVW data continuity (& reprocessing etc)
  Cross-calibration of OSVW sensors
  Improved utilisation in forecasting and warning services
  User Training courses
Progress
  Engaging the IOVWST to leverage programs and resources
  Training courses continuing
Issues
  Want clear direction in context of CEOS Implementation Plan
  Operational requirements are as critical as climate

## Slide 16: Ocean Colour Radiometry
Key outcomes
  ECV development
  In-situ OCR White Paper
Progress
  Standing ECV WG established by IOCCG
  INSITU-OCR White Paper circulated
Issues
  CEOS Agency review and support for INSITU-OCR
  IOCCG Report: Mission Requirements for Future Ocean Colour Sensors – relevant agencies to reflect in planning
  Resources a challenge

## Slide 17: Sea Surface Temperature
Key outcomes
  ECV support
  VC Portal
  Improved SST calibration, inter-calibration, and validation
  Training activities for satellite SST practitioners
Progress
  First VC meeting
  Implementation Plan endorsed by SIT
  Plan activities initiated including ECV pilot
  All data being made available via CEOS IDN/CWIC
Issues
  Participation essential for the new VC

## Slide 18: Land Surface Imaging
Key outcomes
  Mid Resolution Guidelines document
  Support to GFOI & JECAM
Progress
  Reassessment of scope and direction (inc radar)
  Exploring partnership with SDCG for GFOI needs etc
  Addressing CSS and Portal Study points
  Cross-catalogue and data access provision
    LSI Explorer
      http://lsiexplorer.cr.usgs.gov
Issues
  Welcome direction on priorities from SIT
  Participation

## Slide 19: Precipitation
Key outcomes
  Deployment of GPM phase constellation satellites, maintaining continuity with TRMM, and advocacy of post-GPM phase PC
  Precipitation ECV support – Response to GCOS Action A-8 - Ensure continuity of satellite precipitation products
  PC Data Portal and links to CEOS Water Portal
Progress
  GCOM-W1 launch; M-T SAPHIR and MADRAS data availability
  Phase 1 of data portal development
Issues
  Resources
  Participation

## Slide 20: Atmospheric Composition
Key outcomes
  Multi Sensor Volcanic Eruption Alert System
  Implementation of Geostationary AQ Constellation Paper recommendations
  ECV support – starting with Total Ozone
  Limb scattering ozone profile measurement coordination
  Potential implementation of GHG-relevant recommendations from CEOS Carbon Strategy Report
Progress
  Excellent progress in implementation of web-based volcanic alert system
  AQ Paper work underway and societal benefits study planned
Issues
  Resources

## Slide 21: Common issues - discuss
Resources
  Multiple VCs looking at SST model of alignment with GHRSST – suggesting existing VC arrangements and resources not commensurate with their objectives?
Participation
  The global challenges being addressed by the VCs requires coordination of all available observing systems
  Participation status survey by SIT Team identified the systems of China, India and Russia as the most frequent omissions that would bring significant capability to the GEOSS Space Segment
Direction
  Some VCs less clear than others as to their purpose and outputs
  LSI and OSVW would welcome clarity and context of a master plan
  New planning documents must address this and engage VCs in development
Information systems
  SIT Vice Chair has proposed a study of more consistent capabilities