## Slide 1
Committee on Earth Observation Satellites
CEO Team
Plenary Agenda Item #4
29th CEOS Plenary
Kyoto International Conference Center
Kyoto, Japan
5 – 6 November 2015
Status of Actions
From Previous Plenaries

## Slide 2
Plenary | Location / Host | Actions
CEOS-26 | Bengalaru / ISRO | All actions closed by CEOS-28
CEOS-27 | Montréal / CSA | All actions closed by CEOS-28
CEOS-28 | Tromsø / EUMETSAT | 10 actions opened

## Slide 3
# (Due) | Action | Status and Notes
28-01 (GEO-XI) | CEOS SIT Chair to discuss with the GEO Secretariat the need to ensure that the very successful CEOS contributions to GEO Task IN-01 are accurately reflected in the GEOSS evaluation process that GEO communicates to ministers and national policy-makers at its Plenary. | CLOSE Discussions concluded and CEOS contributions recognised. Follow-up has occurred to ensure CEOS contributions will be recognised under the new GEO Strategic Plan.

## Slide 4
# (Due) | Action | Status and Notes
28-02 (GEO-XI) | CEO, in consultation with the CEOS Chair and CEOS Agencies, to develop written and verbal interventions for the GEO-XI Plenary that will: … | CLOSE Statements and interventions drafted, agreed and delivered. Statement published on GEO website.

## Slide 5
# (Due) | Action | Status and Notes
28-03 (5 Nov 2015) | CEOS Chair to send a letter to CEOS Agencies inviting nominations for participation in the LSI VC, and including a description of the preparatory activities to reconstitute the LSI VC (see Plenary Action 28-­‐04), with a due date for receipt of nominations of 15th November 2015. | CLOSE Discussed at SIT-30 and SIT Tech Workshop. LSI-VC terms of reference, implementation plan and membership for listed for decision.
28-04 (SIT-30) | The LSI-VC, led by Tom Cecere (USGS), to prepare a draft Implementation Plan, based on the "Space Segment Coordination" option and including a proposed update to the LSI-VC ToRs, for review prior to, and discussion at, SIT-30. | 

## Slide 6
# (Due) | Action | Status and Notes
28-05 (15 Nov 2014) | CEOS Chair to send a letter to CEOS Agencies seeking nominations for the upcoming vacant position of Co-Chair of the SDCG for GFOI. | CLOSE Approaches made. No candidate has emerged. Issue listed for discussion under agenda item 19.
28-06 (SIT-30) | SIT Chair in conjunction with the relevant WGs and VCs, to determine by SIT-30 whether appropriate implementation arrangements are in place for all actions associated with the CEOS Strategy for Carbon Observations from Space | CLOSE Discussion at SIT Tech Workshop confirmed action ownership with planning underway. Further detail under agenda item 26.

## Slide 7
# (Due) | Action | Status and Notes
28-07 (15 Nov 2014) | CEOS Chair to inform the GEO IGWCO Chair that: … GEO Water Strategy is a relevant guidance document for CEOS activities, … CEOS is Establishing a Water Strategy Implementation Study Team … | CLOSE Completed. The WSIST has been in regular communication with IGWCO; topic listed under agenda item 27..
28-08 (2 Dec 2014) | CEOS Chair, with the support of the CEO, to develop Terms of Reference for a Water Strategy Implementation Study Team and, once available, write to CEOS Agencies to solicit nominations for participation in this Study Team | 

## Slide 8
# (Due) | Action | Status and Notes
28-09 (5 Nov 2014) | CEOS Chair to deliver the draft structure of the planned CEOS Data Applications Report to CEOS Agencies | CLOSE Completed. The report has been produced and published with input from across the CEOS community. Further discussion under agenda item 24.
28-10 (30 Nov 2014) | CEOS Agencies to deliver abstracts for contributions to the planned CEOS Data Applications Report to the CEOS Chair, together with nominations for participation in the editorial team | 

## Slide 9
Plenary | Location / Host | Actions
CEOS-26 | Bengalaru / ISRO | All actions closed by CEOS-28
CEOS-27 | Montréal / CSA | All actions closed by CEOS-28
CEOS-28 | Tromsø / EUMETSAT | All actions closed by CEOS-29
Subject to comments: