## Slide 1: Progress Report
Space Data Coordination Group (SDCG)
Co-chairs: John Faundeen, USGS
Ake Rosenqvist, for NSC
Frank-Martin Seifert, ESA
Secretariat: Stephen Ward, DCCEE
George Dyke, DCCEE

## Slide 2
SDCG Scope
Membership and representation
The CEOS Data Strategy for GFOI
2012 progress
Issues & obstacles
Next steps
AOB
Contents

## Slide 3
Scope of the SDCG
Support coordinated acquisition planning of all relevant Earth observing missions supporting GFOI and FCT.
  Emphasis on CEOS agency missions, but also to communicate needs to commercial operators.
Initially limit coordination to acquisition planning.
  Data processing and distribution through GFOI implementation with potential future roles for the SDCG.
SDCG

## Slide 4
Membership and representation
Participation is open to all CEOS space agencies willing to support and contribute to the CEOS Data Strategy.
Current Members:
  Co-chairs: USGS/USA, ESA, NSC/Norway
  Secretariat: DCCEE/Australia
  Members: CNES/France, CONAE/Argentina, CRESDA/China, CSA/Canada, CSIRO/Australia, DLR/Germany, INPE/Brazil, JAXA/Japan, NASA/USA
  Pending invitations: ISRO/India, KARI/Korea, ASI/Italy
SDCG

## Slide 5
The CEOS Data Strategy for GFOI
    Overall objective: To build a living global archive of spatio-temporally consistent data for each sensor type, that responds to GFOI information requirements
Level-1: A baseline, coordinated global data acquisition strategy (wall-to-wall) involving a number of ‘core data streams’ that can be used free-of-charge for GFOI purposes.
Level-2: Coordinated national data acquisition strategies in response to national needs assessments undertaken in the course of GFOI implementation.
Level-3 [GEO-FCT National Demonstrator countries]: Data supply in support of the GEO-FCT, including in support of the R&D studies assisting the development and evolution of the GFOI Methods and Guidance Document.
SDCG

## Slide 6: 2012 progress, issues, obstacles
2012 Progress (1/2)
  Successful start of the SDCG [Completed]
    13 member agencies to-date
    1st SDCG meeting (CSA/Montreal Feb 2012)
    2nd SDCG meeting this week (USGS, Sep 13-14 2013)
  Development of Terms of Reference and Management Plan [Completed]
    Approved by SDCG members at SDCG#1
  Development of GFOI information requirements [Completed]
    Coordinated with GFOI MGD product definitions
  Development of first draft of the Level-1 Global Baseline Acquisition strategy [On-going]
  Phased Implementation Plan – gradual upscaling [FCT NDs –> UN-REDD/REDD+ countries –> pan-tropical –> global]

## Slide 7: 2012 progress, issues, obstacles
2012 Progress (2/2)
  Global Baseline Acquisition strategy development
    Input from member agencies
      Business-as-usual (BAU) observation plans
      Strategic mission objectives (e.g. regional focus)
      Mission acquisition capabilities and constraints
    SDCG = BAU + D
    Multi-mission gap analysis
    Development of mitigation plan proposals for each mission and each epoch to bridge spatial and temporal gaps
    Iterative collaborative process to achieve a sustainable best-effort coordinated acquistion strategy

## Slide 8: 2012 progress, issues, obstacles
Issues and obstacles (1/2)
  Data availability
    2012 low-water mark for CEOS mission availability (loss of Landsat 5, Envisat, CBERS-2, ALOS within past 1.5 yrs)
    Procedures for large-scale gap filling and data provision by commercial missions not yet in place.
    Near-future however looks positive! (CBERS-3, LDCM, Sentinels, ALOS-2 potentially in orbit within next year)
  Strategy development
    Difficulties to assess capacity and development of detailed plans for missions not yet in orbit.
    Many key parameters still TBD also by agencies themselves (BAU plans, ground station network, record/downlink capacities, etc.)
    CEOS Data Strategy document inevitably a living document that will be continuously refined as new missions become operational.

## Slide 9: 2012 progress, issues, obstacles
Issues and obstacles (2/2)
  Illustrating complex information
    CEOS Data Strategy highly complex given the large number of missions and sensor types involved, the extensive geographical focus and the multi-annual timeline for implementation and operations.
    Challenge to visualise this multidimensional information both for internal plan development purposes as well as for promotion and communication of outcomes (e.g. for reporting to the CEOS and GEO Plenaries)
        CEOS SEO has been supportive and COVE tool holds potential as key graphical interface. Further development very likely to be required.
        SDCG would welcome help to assess both our needs in this respect, and to explore possible solutions

## Slide 10
    Suggested action (SIT-WS-X):
    SIT-WS-X: SDCG Co-Chairs, WGISS Chair, and SEO to confer to explore requirements and opportunities for information system for monitoring and reporting progress towards the GFOI global baseline acquisition strategy (report SIT-28 on way forward)
2012 progress, issues, obstacles

## Slide 11: Next Steps
  SDCG#2 (today +2)
    Review agency inputs to the CEOS Data Strategy development
    Characterisation of gaps and stratagise means of mitigation
    Assess sensor programming proposals (BAU + D)
    Steps for finalisation of CEOS Data Strategy document
  CEOS Plenary (Oct. 2012)
    Proof of significant progress
    Presentation of first complete draft CEOS Data Strategy document (with compelling visualisations?!)
  SDCG#3 (Feb. 2013)
    Consolidation of the Level-1 Baseline Strategy for the near-term
    Start of Level-2 strategy (national focus) planning
    Further discussions on related activities – GEO-GLAM

## Slide 12
  Initiating Level 2 of the CEOS Data Strategy
    Suggested action (SIT-WS-X):
    SDCG Co-Chairs to liaise with GFOI Task Force to establish a process and timetable for initiating work on the Level-2 of the GFOI acquisition requirements (coordinated national data acquisitions) - starting with identifying requirements and priority countries.
Next Steps

## Slide 13: SDCG
Thank you.