## Slide 1: Progress Towards Established CEOS-GEO Priorities VC & WG Contributions and Issues
10:20 – 15:20, Tuesday 11th

## Slide 2: Session Plan
Introduction & context reminder
Action status review
Individual status reports and discussions
  ACC, LSI, OCR, OST, OSVW, PC, SST
  WGISS, WGCV, WGCapD
Discussion session
  Participation strategy
  Communications Paper
  Operational Oceanography Coordination
  Top down targets requiring lateral coordination
  Cross-VC data discovery and access
  Open actions

## Slide 3: Introduction and context
SIT Chair Team pursuing the VC & WG related recommendations from the CEOS Self Study
  Sharp-end emphasis (inc. climate architecture)
  Stronger top-down direction and target setting – aided by stronger feedback and support mechanisms
  More integrated approach, priority-driven
Feedback and support mechanisms
  Regular SIT Chair telcons with VC & WG leads
  Representation of VC issues on SEC (compilation report)

## Slide 4: Introduction and context
Sharp-end emphasis reflects the need for GEO to be seen to deliver (pre-2015 and post-2015). Success of GEO is crucial for CEOS and its members.
Priority | Status & outlook
GFOI/FCT | Pre-operational. Acquisitions handled by SDCG. Urgent need for institutional support around sample national dataset development. Also cal-val aspects of Methods & Protocols.
Climate Architecture | VC & WG support assumed. ECV coordination support needed – good mapping to the VC topics. ECV survey just starting – timely to consider delivery mechanisms.
GCI & DataCORE | Underway. Need for data discovery & access tools: CWIC, IDN, HMA, portals
Supersites & DRM | Data supply underway, PIs undertake product devt & analysis. New DRM activity in discussion.
JECAM & GEO-GLAM | JECAM underway. GEO-GLAM in planning phase and developing requirements. GEO-GLAM ‘might’ expand rapidly.
Data Democracy | New WGCapD – planning phase.
GEO Carbon Strategy | Planning phase. Implementation actions needed from 2013 to address report recommendations.
GEO Water Strategy | Planning phase. Requirements in definition.
GEO BON | Planning Phase. Requirements in definition.
Maturity

## Slide 5: Introduction and context
La Jolla workshop and SIT session started to define VC & WG targets that would support major outcomes for GEO (and CEOS)
VC/WG | 3-year outcomes
ACC | Improved volcanic aviation forecasts. Updated AQ Constellation Paper. 1 or more harmonised ECV activities (starting with total ozone). Implementation of CEOS Carbon Strategy of interest.
LSI | Mid resolution guidelines document will be finalised soon. Use models will be developed in support. Re-focused LSI portal. On-going support to FCT/GFOI and JECAM.
PC | Deployment of GPM phase constellation satellites and maintaining continuity with TRMM. Advocacy of post-GPM phase PC. Scoping and development of PC portal.
OST | OST-VC is evolving toward more active involvement of the OST Science Team, the development of the Jason-3 as continuation of the reference time series, and planning for Jason-CS. New technology in the form of the NASA/CNES SWOT mission (LRD ~2019) will provide for much improved resolution of OST and unprecedented new information on lake levels and river discharge for water cycle studies.
OSVW | Second and likely a third training workshop. Demonstration of a single point-of-access for data.
OCR | Establishment of INSITU-OCR. Report of the OCR product uncertainty

## Slide 6: Technical workshop approach
Continuity of the discussion from La Jolla and CSS
Each VC & WG asked to report to a template
  Revisit the 3-year outcomes defined in CSS and thereafter
  Status report on 2012 progress, issues & obstacles
  Action status
  Participation update
  AOB
Kick-off with the action status review to recall La Jolla discussions

## Slide 7: Action status review
Relevant to VCs and WGs
Focus on actions not covered in status reports

## Slide 8: VC & WG Progress Reports
ACC
Richard Eckman

## Slide 9: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 10: Deliverables
3-year outcomes defined in course of the CSS
  Multi Sensor Volcanic Eruption Alert System
    Excellent progress in implementation of web-based alert system
  Implementation of Geostationary AQ Constellation Paper recommendations
    AQ OSSE workshop: To be held in Reading, UK in October 2012 (organized by ECMWF)
    Initiation of cross-agency membership on AQ mission science and advisory teams underway
    Assessment of societal benefits (planned for 2014)

## Slide 11: Deliverables
3-year outcomes defined in course of the CSS (cont’d.)
  One or more harmonised ECV activities
    Total ozone: initial emphasis to enhance interaction between North American researchers and European ozone_cci project participants
  Limb scattering ozone profile measurement coordination
    Collaboration with existing SI2N international initiative
  Potential implementation of GHG-relevant recommendations from CEOS Carbon Strategy Report
Any revisions to 3-year outcomes
  N/A

## Slide 12: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
  ACC-8 workshop: Held on 18-19 April 2012 in Columbia, MD with 48 participants. Minutes and presentations available on CEOS web site
  Agreement on a path forward, recognizing the scientific utility/need (particularly from the modelling community) for a harmonized total ozone record.
    Accomplished at ACC-8 workshop (see minutes and previous page)
    “Mini-ACC” meeting held during Quadrennial Ozone Symposium (QOS) (August 2012) discussing next steps on total ozone records
    Discussions with Bojan Bojkov and Jean-Christopher Lambert (WGCV/ACSG) during QOS on continued collaboration with ACC

## Slide 13: 2012 progress, issues, obstacles
Issues raised @ SIT-27 (cont’d.):
  Clearer understanding of how resources (financial and manpower) may be forthcoming at individual CEOS-member agency level to support total ozone harmonization activities
    Discussed at workshop: awaiting results of NASA MEaSUREs panel. European funding through ozone_cci initiative.

## Slide 14: Action status
May 2012 telecon
  Rich to provide the names of his contacts at NSMC-CMA to the CEOS SIT Team for Mike to follow-up with, encouraging participation in the next ACC meeting
    Fuxiang Huang and Weihe Wang (both at NSMC/CMA) identified and contacted
    Neither could attend ACC-8 workshop, but will try to engage for ACC-9 workshop to be held in spring 2013 at EUMETSAT in Darmstadt

## Slide 15: Action status
SIT-27 & workshop
  27-21: SIT Chair Team will work with Virtual Constellations and Working Groups to further define opportunities and approach to implementation targets discussed at SIT-27. And will ensure engagement of Virtual Constellations and Working Groups in the development of the new planning documents.
  WS-7: VC and WG leadership to work to detail and quantify the additional resources they require, and what they require from specific agencies, to support their coordination and physical deliverables.

## Slide 16: Participation update
Wishlist:
  Participation from China and Russia desirable
    Chinese researchers at CMA identified and contacted
      Spoke with Fuxiang Huang (NSMC/CMA) at Quadrennial Ozone Symposium (Toronto, August 2012) and he will try to attend next ACC meeting
    Need assistance with Russian atmospheric composition community

## Slide 17: VC & WG Progress Reports
LSI
John Faundeen, Julio Dalge, PG Diwakar

## Slide 18: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 19: Deliverables
3-year outcomes defined in course of the CSS
  Mid resolution guidelines document finalised in late 2011.
  Terms of Reference Updated
  2012 Work Plan Developed
  Web Site Work
    Changed Domain (NOAA to USGS)
    Evolving & Updating Site (CSS / SEO Studies)
    Linked Tools
    Added SAR Missions
    Developing Cross-Catalogue Interface
  On-going support to FCT/GFOI and JECAM.

## Slide 20
Cross-Catalogue Interface

## Slide 21: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
  The VC will meet after SIT-27 to reinvigorate its activities and develop a new work plan which will emphasise matters like data access, product provision, portal upgrade, inclusion of radar missions – Occurred
  Recognize the need to partner with the SDCG and to outreach to GFOI and GEO-GLAM activities - Happening
  Welcome clear direction on priorities from SIT. – Review of ToR/Work Plan

## Slide 22: Action status
May 2012 telcon
  John and Julio to provide Mike with the specific details about the ISRO LSI co-chair, as well as the specific request from the USGS and INPE co-leads, and raise the issue with Kiran Kumar. Text provided
  LSI co-chairs to provide a draft paragraph for discussion with the SIT Chair team summarizing the current challenges with the inclusion of SAR missions in LSI activities and suggesting a way forward. Text provided

## Slide 23: Action status
SIT-27 & workshop
  27-21: SIT Chair Team will work with Virtual Constellations and Working Groups to further define opportunities and approach to implementation targets discussed at SIT-27. And will ensure engagement of Virtual Constellations and Working Groups in the development of the new planning documents.
  WS-7: VC and WG leadership to work to detail and quantify the additional resources they require, and what they require from specific agencies, to support their coordination and physical deliverables. – Seek additional terrestrial space data provider connections through HMA and CWIC to be visible in LSI interface.
  WS-8: CEOS leadership to provide LSI with feedback on their current one year Work Plan, and Terms of Reference
  WS-9: LSI to provide their medium resolution optical guidelines to the SDCG for information - Provided

## Slide 24: Participation update
Wish List:
  Support from all agencies that provide land-based data & ECVs
  Continued linkages to SDCG and GFOI/FCT and JECAM/GEOGLAM

## Slide 25: Any other business
Planning Next Workshop around SIT-28.

## Slide 26: VC & WG Progress Reports
OCR
Paula Bontempi (NASA)
Peter Regner (ESA)
Prakash Chauhan (ISRO)

## Slide 27: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 28: Deliverables
3-year outcomes defined in course of the CSS
OCR ECV development: ongoing efforts within multiple agencies for radiance and chl a data sets (polar orbiters), e.g., OCTS, SeaWiFS, MODIS-Aqua, MERIS, OCM-2, Suomi NPP VIIRS >> awaiting results of NASA MEaSUREs and ESA OC_CCI initiatives
INSITU-OCR: White Paper on the “International Network for Sensor Inter-comparison and Uncertainty assessment for Ocean Color Radiometry” finalized in June 2012, including the recommendations formulated during the INSITU-OCR meeting (NASA-GSFC, Feb 2012) and the results of successive iterations among agency representatives
Standing ECV Working Group established by IOCCG (Sept 2011); Co-chairs: N. Hoepffner (Italy) & J. Yoder (USA); Participants/initial tasks identified at IOCCG meeting (28 Feb – 1 Mar 2012); first meeting at Ocean Optics XXI Conference, Oct 2012 (Glasgow)
“Mission Requirements for Future Ocean Colour Sensors” Report from IOCCG working group in press
"International Ocean Colour Science Team Meeting" (IOCS), planned for 6-8 May 2013, lead by the IOCCG, Darmstadt, Germany. The meeting will address various topics related to OCR, e.g. algorithms, cal/val, OC applications, generation of OC products for climate research.

## Slide 29: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
Need for broad support on data exchange as no one agency can be expected to perpetuate ECVs. Happening
Need to recognize that INSITU-OCR is a critical component to achieving ECVs (as well as space data). Strategic planning underway, but will agencies and agencies support implementation? IOCCG Calibration Report in final review
Need for clearer understanding of how resources may be forthcoming at individual CEOS-member agency level to support ocean colour harmonization activities. e.g., NASA willing to support core office for OCR-VC (Field Program Support Office), other agency investments TBD
The OCR VC needs to work with the CEOS agencies to agree on implementation of Level 1 Requirements Report to enable a long-term ocean colour radiometry record; IOCCG Report in press; implementation of plan details proposed for discussion at Feb 2013 IOCCG meeting
Obstacles
The demise of SeaWiFS (Dec 2010) and MERIS (Apr 2012) introduces a significant OCR data gap. Potential use of the Indian OCM-2 and NOAA’s VIIRS data as additional data sources needs to be explored. Sentinel-3A not to launch before April 2014. S-GLI launch May 2015

## Slide 30: Action status
May 2012 telcon
Circulate INSITU-OCR white paper – done as of Sept 2012

## Slide 31: Action status
SIT-27 and Workshop – three actions IOCCG will consider
SIT 27-20
SIT Chair team will work with Virtual Constellations and Working Groups to further define opportunities and approach to implementation targets discussed at SIT-27. And will ensure engagement of Virtual Constellations and Working Groups in the development of the new planning documents.
SIT 27-21
SIT Chair team will develop a CEOS Virtual Constellation/Working Group mission/agency participation wish-list matrix as the basis for engaging CEOS agencies and missions.
SIT 27-22
Working Group Chairs and Virtual Constellation Leads to develop a short paper brainstorming ideas on improved communication among groups in support of more integrated CEOS objectives.

## Slide 32: Action status
Participation Update/AOB
  Not aware of any Russian ocean color satellites on orbit or planned
  China would be a nice addition to the OCR-VC, data access seems to be a major issue

## Slide 33: VC & WG Progress Reports
OST
Eric Lindstrom, François Parisot

## Slide 34: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 35: Deliverables
3-year outcomes defined in course of the CSS
  Engagement of the OST Science Team as home for the VC
  Development of Jason-3 as continuation of the reference time series, and planning for Jason-CS
  Sea level ECV support
  Development of the OST Implementation Plan
Any revisions to 3-year outcomes?
  Further iterations needed, OST today funded by research agencies, with different objectives and participants than OST-VC
  Jason-3 launcher selected, target launch date December 2014, Jason-CS satellite phase B on going, program approval process initiated by agencies
  On going for sea level, paper drafted by Eric Lindstrom for a CEOS initiative in operational oceanography (involving also the other VC’s, SST, Wind Vectors, Ocean Color)
  Postponed

## Slide 36: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
  How do we transform OSTST from a multi-agency funding-driven construct into a CEOS mechanism for international involvement. (analogue to GHRSST for SST)?
  Challenges for SIT include securing commitment from lead OSTST agencies to devote resources to OST-VC administration and services
  Need to encourage involvement in OSTST from agencies that fly “complimentary missions” that are not presently formal members of OSTST (e.g. ESA).

## Slide 37: Action status
May 2012 telcon
  Eric and Francois to write up a “one pager” summarizing the proposal for a group to coordinate operational aspects of the CEOS oceans VCs.
    Drafted

## Slide 38: Action status
CEOS-25
  No specific actions identified.

## Slide 39: Action status
SIT-27 and Workshop
  No specific actions identified.

## Slide 40: Participation update
Wishlist:
  CNSA/China
    Agreement with SOA (State Oceanic Administration) of China approved by EUMETSAT Council in June
    The aim is to have mechanism in place for access by SOA of EUMETSAT data and products and by EUMETSAT of SOA Data and Products including those generated by the HY-2A satellite.
  Agencies that fly “complimentary missions” that are not presently formal members.

## Slide 41: Any other business
OST-VC mission status update
  Loss of Envisat has been confirmed by ESA.
  The Jason-1 mission on its new geodetic orbit was resumed on May 7, 2012
  SARAL launch planned for this fall, payload module shipped to ISRO in June
  Space Exploration Technologies (SpaceX) of Hawthorne, California, selected to launch the Jason-3 spacecraft. The Jason-3 spacecraft will launch December, 2014 aboard a Falcon-9 rocket from Vandenberg Air Force Base
  Jason-CS preparatory phase on going.
    EUM Council has approved the Preliminary Programme Proposal in June.
    ESA is seeking approval for Phase B2/C0 at next Ministerial meeting in Nov 2012
    Decision for Phase B/C/D postponed to early 2014 and needs to be taken in parallel by all participating agencies.
  Altimetry Summit hosted by NOAA on July 17th
    Nearly 70 people attended the meeting, including representatives from ESA,EUMETSAT, CNES, NASA, and the U.S. Navy, as well as a cross section of the user community
    The summit highlighted the criticality of satellite altimetry data, the need to improve collaboration, and the importance of communicating the cost to society if this data is not available.

## Slide 42
10
11
12
13
14
15
16
17
18
19
20
21
22
CRYOSAT-2 Europe
Complementary Missions - Medium Accuracy/Higher Inclination
Broad-Coverage Mission
Saral/AltiKa Fr./India
HY-2B China
HY-2A China
09
08
Reference Missions - Higher Accuracy/Medium Inclination
Jason-2 Europe/USA
Launch
Date
12/01
GFO-2 USA
2/98
GFO USA
3/02
Jason-1 Fr./USA
ENVISAT Europe
Jason-3 Europe/USA
Design Life
Extended Life
Proposed
Approved
Operating
Sentinel-3C/D
Sentinel-3B Europe
SWOT USA/France
Jason-CS A and B Europe/USA
Sentinel-3A Europe
fp July 2012
GLOBAL ALTIMETER MISSIONS
Moved to
geodetic orbit
Lost

## Slide 43: VC & WG Progress Reports
OSVW
Paul Chang, Hans Bonekamp, B.S. Gohil

## Slide 44: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 45: Deliverables
3-year outcomes defined in course of the CSS
  Revise the OSVW-VC Implementation Plan
  OSVW data continuity (& reprocessing etc)
  Cross-calibration of OSVW sensors
  Improved utilisation in forecasting and warning services
  User Training courses

## Slide 46: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
  Engaging the International Ocean Vector Winds Science Team (IOVWST) to leverage more relevant programs and resources. (Planning an OSVW-VC meeting during IOVWST meeting in June 2012.)
  Want clear direction from SIT in the context of an agreed CEOS implementation plan.
  Operational requirements remain as critical for OSVW-VC as climate requirements.

## Slide 47: Action status
May 2012 telcon
  No specific actions identified.

## Slide 48: Action status
CEOS-25
  No specific actions identified.

## Slide 49: Action status
OSVW VC Planning Meeting
  Was held on 16/06/2012, Utrecht, Netherlands.
  Brainstorming character
  Discussions on outline of updated VC Implementation plan
  Discussions on VC and IOWST science team links

## Slide 50: Action status
SIT-27 and Workshop
  WS-2: CEOS SIT Chair to provide Paul Chang with a copy of the CEOS letter calling for increased Chinese agency engagement in CEOS.
  COMPLETE.
  WS-3: Barbara Ryan to share outcomes of internal discussions on atmospheric and ocean winds within WMO with the OSVW VC leadership.
  TBD

## Slide 51: Participation update
Wishlist:
  Engagement with SOA and CMA (China), and ROSHYDROMET and ROSKOSMOS (Russia).
    EUMETSAT recently signed a cooperation agreement with the China State Oceanographic Administration
    See,
    http://www.eumetsat.int/Home/Main/News/CorporateNews/821844?l=en
    “a first step on a long journey”

## Slide 52: Any other business
AOB?

## Slide 53: VC & WG Progress Reports
Precipitation Constellation
Steven Neeck/NASA, Riko Oki/JAXA

## Slide 54: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 55: Deliverables
3-year outcomes defined in course of the CSS – no updates/revisions
  PC Data Portal and links to GEO Water Portal
    Construction of First Phase – “link only” interface
    Planning/study for Second Phase – “query/results/order based” interface
  Precipitation ECV support – Response to GCOS Action A-8 - Ensure continuity of satellite precipitation products
  Deployment of GPM phase constellation satellites and maintaining continuity with TRMM
  Advocacy of post-GPM phase PC
    Potential Microwave Imager (MI) shortfall in post-GPM era
    Light and solid precipitation measurements at high latitudes

## Slide 56: 2012 progress, issues, obstacles
2012 Progress
  GCOS IP Update Action A8 Response submitted
  Phase 1 of PC Data Portal construction initiatated per 2012 CEOS-GEO Action WA-01-C1_3
    Data Portal Concept White Paper drafted
    Data Portal Planning Meeting held July 11-12th, Tsukuba, Japan
  Recent enhancements to the PC
    JAXA GCOM-W1 (“Shizuku”) launch, A-Train entry, and ops
    NASA CloudSat returned to A-Train
    CNES and ISRO M-T SAPHIR and MADRAS data availability
    GCOS IP Update Action A8 Response
  Recent Meetings
    X-Cal Working Group meeting, University of Michigan
    5th International GPM Ground Validation Workshop, Toronto, Canada

## Slide 57: 2012 progress, issues, obstacles
Issues raised at SIT-27
  Resources and SMEs
  Support in promoting solutions to PDA system shortfalls/gaps
  Non-participation of CEOS members with significant space-based observing capabilities (e.g. China, etc.)

## Slide 58: Action status
May 2012 SIT Chair Telcon
  Brian and the SEO, with support from the MIM team, to work with the ECV inventory team to clarify the role for the VCs in the inventory survey.
    TBD
  Stephen to send a revised version of the SIT Workshop CSS Monday session reminder to Mike, and Mike will circulate.
    COMPLETE
    No specific PC actions identified

## Slide 59: Action status
SIT-27 and Workshop
  SIT-27-21: SIT Chair Team will work with Virtual Constellations and Working Groups to further define opportunities and approach to implementation targets discussed at SIT-27. And will ensure engagement of Virtual Constellations and Working Groups in the development of the new planning documents.
  PC ready to support SIT Chair Team
  WS-7: VC and WG leadership to work to detail and quantify the additional resources they require, and what they require from specific agencies, to support their coordination and physical deliverables.
  PC identified Data Portal Phase 2 additional resources in May 2012 SIT Chair Telecon

## Slide 60: Action status
25th CEOS Plenary
  No specific PC actions identified

## Slide 61: Participation update
Wishlist:
  Engagement with CMA (China) and ROSHYDROMET (Russia).

## Slide 62: Any other business
None identified

## Slide 63: VC & WG Progress Reports
SST
Kenneth S. Casey (NOAA)
Craig Donlon (ESA)

## Slide 64: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 65: Deliverables
3-year outcomes defined in course of the CSS
  SST ECV support – the pilot project with WGClimate to demonstrate VC engagement (2012 & 13)
  VC Portal (May 2012 target in SST-IP)
  Improved SST calibration, inter-calibration, and validation
  Training activities for satellite SST practitioners
Status on these items to be given in this presentation.
Any revisions to 3-year outcomes?
  IP revised at First SST-VC Meeting in June and posted to SST-VC Portal pages. No major changes to tasks.

## Slide 66: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
  The SST VC Implementation Plan (IP) was endorsed, leveraging GHRSST.
  CEOS Agencies encouraged to nominate representatives to the SST VC Team - it is hoped that CEOS can enable fuller participation in the SST-VC by CEOS Members having SST capabilities/interests, and can help ensure agency commitments are sustained over time.
  A number of CEOS VCs are trying to emulate the SST-GHRSST relationship; leveraging VC-related international science teams.
  WGClimate planning to trial the ECV process with SST-VC.
  Summary of 2012: First SST-VC Meeting, revised IP, continuing issues with full CEOS agency engagement, SST VC Portal released, unexpected progress with WGISS systems, outreach materials assessed, new launches and old sensor failures

## Slide 67: Action status
May 2012 telcon
  Craig Donlon to send best estimate of individuals to approach top-down for SST target agencies in Russia and China, and for KARI to Freilich and SIT Chair team for follow-up.
    In Progress.
  Freilich and CEOS SIT Chair team to follow-up with suggested contacts from Russia and China, KARI, as well as ISRO on desired engagement with the SST-VC.
    Awaiting above action.

## Slide 68: Action status
CEOS-25
  25-18: WGClimate and SST-VC to undertake a pilot effort in 2012 to demonstrate the approach and benefits of the contribution of the CEOS Constellations to ECV coordination – and to report to CEOS-26 with a progress statement and recommendations.
  A discussion teleconf between SST-VC co-Chair and WGClimate co-Chair established that better “bottom-up” feedback from the CEOS VCs is required to develop the most appropriate CEOS climate architecture. The SST-VC will continue to work as a pilot for WGClimate to establish the best mechanisms to achieve this goal.

## Slide 69: Action status
SIT-27 and Workshop
  27-8: SIT Chair to write to the SST-VC team to confirm approval of their Implementation Plan and to urge their progress towards the first milestones as scheduled in the IP.
  Complete.
  27-9: SIT Chair to circulate a call for CEOS Agencies to nominate representatives to the SST VC Team – in support of SST-VC IP objectives.
  In Progress.

## Slide 70: Deliverable: VC Portal & IDN/CWIC
SST-VC Portal “version 1” action complete
At GHRSST: https://www.ghrsst.org/users-partners/ceos-sst-vc/
At CEOS: http://www.ceos.org/sst
BONUS TASK: SST-VC in WGISS Systems
  Currently sixty-one L2, L3, and L4 SST “collections” and over 2.3 million data granules in GHRSST
  First collections were published to CEOS Integrated Data Network in August, with corresponding granule inventories in CEOS WGISS Integrated Catalog (CWIC). Remaining collections/granules are underway.
Notes: Remaining GHRSST collections to be published in IDN and granules in CWIC as rapidly as possible. Anticipate completion by end of calendar year.
Note: The overall GHRSST web portal at https://www.ghrsst.org/

## Slide 71: Deliverable: SST Training Materials
With input from international community, NOAA completed assessment of capacity development needs for SST practitioners
Assessment will form basis for targeted capacity building/training strategies for the SST-VC
Development of materials will target (1) general users and (2) early-career professionals
Specific actions were identified to advance the development of these materials
  Grouping SST datasets by application areas
  Simple “wizard” for dataset selection
  Outline for structured educational module

## Slide 72: Deliverable: Improved SST cal/val
Connection with GHRSST SST Validation Technical Advisory Group established

## Slide 73: Participation update
Wishlist: Participation needed from ISRO, KARI, SOA and CMA, CONAE, and ROSKOSMOS.
  No progress with above agencies – despite invitations none of those agencies was formally represented at the first SST VC meeting. KMA did attend the GHRSST meeting and present on progress with COMS-1.
  Letter sent from the SST-VC Co-chairs to Beth Greenaway of the UK Space Agency, requesting her to make a nomination and highlighting the extensive contributions already made by the UK.
  CSIRO formally nominated a representative, who was able to attend the First SST-VC Meeting in June.

## Slide 74
  Remaining AOB slides for reference
  First SST-VC Meeting
  GHRSST-13 Science Team Meeting
  Loss of ENVISAT/AATSR
  Launch of GCOM-W1
  NPP VIIRST SST Looking Good
  MSG-3 SEVIRI Launch and Metop-B AVHRR

## Slide 75: AOB: First SST-VC Meeting
Kindly hosted by JAXA in conjunction with GHRSST-13, Tokyo, Japan, 6-7 June 2012
Formal representatives from ESA, NOAA, NASA, JAXA, EUMETSAT, CSIRO plus GHRSST Science Team Chair and Project Office
Observers from UKSA, NOAA, NASA, University of Maryland, University of Cape Town/CSIR
Major achievements:
  Full review of CEOS structure and priorities for 2012
  Updated and revised Implementation Plan, Terms of Reference, and Membership
  Clarified GHRSST/SST-VC working arrangements
Key Actions:
  Engage CEOS members with SST capability
  Prioritize support for WGClimate
  Develop a SST Constellation Definition paper
  Employ video/teleconferencing when possible
Notes: The inaugural CEOS SST-VC meeting took place in Tokyo, kindly hosted by JAXA. The meeting was co-located with the Group for High Resolution SST (GHRSST) XIII Science Team meeting to facilitate a good dialog and relationship between the two groups. Key elements discussed included: a full overview of CEOS and CEOS priorities for 2012, working discussions on how GHRSST and the CEOS SST-VC will interact and practically perform work and a detailed revision of the SST-VC implementation plan, Terms of Reference and membership. The priority actions emerging are (a) to engage CEOS members with an SST capability and (b) to prioritise support to the efforts of CEOS WGClimate (c) develop a definition paper on the satellite SST constellation (d) that all efforts shall be taken to minimize travel by making full use of tele/video conference facilities. Follow-up teleconf meetings are scheduled for 2012/13. The next plenary SST-VC meeting will be held immediately after the XIV GHRSST Science team in summer 2013 (location Woods Hole, USA). This meeting initiates the activities of the CEOS SST-VC and a formal report has been completed.

## Slide 76: AOB: GHRSST-13 Meeting
Kindly hosted by JAXA in conjunction with SST-VC-1, Tokyo, Japan, 4-9 June 2012
75 representatives from users, science and operational agencies, academic institutions, commercial entities
Sessions on: applications, users services, climate data records, algorithm and product development activities
All GHRSST Working Groups met and reported progress to Plenary
Presentations explaining the CEOS SST-VC were made, with positive feedback from GHRSST Science Team
Details and all presentations can be found at http://www.ghrsst.org
Notes: The 13th annual GHRSST Science Team meeting was held in Tokyo, Japan hosted by JAXA and JMA 4-9th June 2012. The meeting was attended by 75 representatives from international scientific agencies, research agencies, academic institutions, and commercial organizations fro and demonstrated continued successes of the GHRSST international collaboration. Topics ranging from applications and user services to climate data records and algorithm development activities were addressed, with significant progress achieved. All of the GHRSST working groups met and provided reports to plenary. Presentations explaining the CEOS SST-VC were made at this meeting with positive feedback on the role and purpose of the SST-VC and the new collaboration between GHRSST and CEOS. Details and all presentations can be found at http://www.ghrsst.org

## Slide 77: AOB: Loss of Envisat
Loss of ENVISAT with its AATSR instrument introduces significant dual-view reference radiometer gap
Sentinel-3A not to launch before April 2014
Negative impacts observed in operational L4 analysis products
Risk to long-term SST record in the event of major volcanic activity prior to Sentinel 3A launch
Notes: The loss of ENVISAT (AATSR) introduces a significant gap in the dual-view reference Infrared radiometer capability of the SST Constellation. The launch of Sentinel-3A will not be earlier than April 2014 with the Sentinel-3B satellite ~18 months later. Negative impacts on operational L4 SST analyses were reported by the NWP community (e.g., Met Office) as a consequence of the AATSR loss. Furthermore, as no “aerosol-robust” dual view instruments are available on-orbit the accuracy and stability of the long term SST record is at risk should a volcanic eruption take place between now and the launch of GMES Sentinel-3. Efforts are being developed (but not yet funded) to ensure that the gap between Sentinel-3 and ENVISAT are bridged appropriately (i.e. maintaining the stability and independence of each data set).

## Slide 78: AOB: Successful launch of GCOM-W1
Success launch by JAXA of GCOM-W1 on 17 May 2012 with AMSR2 instrument
Significant event for SST: AMSR2 provides much needed continuity in microwave “all weather” SST capability since dormancy of AMSR-E
Level 1 products are planned to be made available in January 2013 at https://gcom-w1.jaxa.jp
Clear need to re-start AMSR-E antenna to collect reference information together with AMSR-2 for cross-calibration measurements and to assure continuity
CEOS desire for VCs to focus on Climate Data Records stresses the importance of open access to uncalibrated brightness temperatures from microwave radiometers
Notes: The successful launch of GCOM-W1 carrying the AMSR2 instrument on May 17th 2012 marks a significant event for the SST constellation as this provides much needed continuity to the now dormant AMSRE. AMSR2 is the microwave instrument that will provide continuity of 6.6GHz passive microwave all-weather SST observations. The AMSR2 antenna has been successfully deployed and its rotation was confirmed by a sequence of very interesting visible images from on board cameras. The satellite is now in a commissioning phase and all systems appear healthy. Orbit maneuvers are being performed and the satellite had just entered step 2 (the satellite flies at ~10 km below the A-train) of a 3-step process to bring the satellite up to the A-train orbit, where it will arrive in early July. Functional tests of the bus system will take place in June, with the commissioning phase to be completed in August. Level 1 products are planned to be made available in January 2013 at https://gcom-w1.jaxa.jp.
Now that GCOM-W1 AMSR2 is on-orbit, there is a clear need to ensure that AMSRE (that is still capable of rotation and data collection at 4 rpm antenna rotation) can be re-started to collect reference measurement together with GCOM-W1 AMSR2 in order to provide cross-calibration measurements and assure continuity of the passive microwave 6.6GHz record.
Finally, since the CEOS VCs are being asked to focus on the development of climate data record, the importance of having open access to uncalibrated brightness temperatures from all of the passive microwave instruments can not be overstated.

## Slide 79: AOB: Early Suomi NPP Results
L1b products now publicly available in beta mode
SST Level 2 products from Integrated Data Processing Segment expected in beta in September 2012
NOAA ACSPO system currently provided beta SST products
VIIRS SST team reported at GHRSST-13 excellent quality of early SST products
Need to ensure clear plan for delivery of VIIRS SST products in GHRSST international consensus L2P format
Notes: The successful launch of the Suomi-NPP satellite on 28 October 2011 with its Visible/Infrared Imager/Radiometer Suite (VIIRS) sensor marked an important step in the transition to the Joint Polar Satellite System. The VIIRS SST team from NOAA/NESDIS, NAVO, and EUMETSAT OSI-SAF, and the University of Miami, reported excellent initial results. Level 1b data are now available publicly in beta mode from NOAA, and beta SST products from the Integrated Data Processing Segment (IDPS) are expected in September 2012. Beta SST VIIRS products are now available from the NOAA SST processing system known as ACSPO, and early validation results show the sensor is performing extremely well for SST applications and will provide a significant contribution to the SST constellation. Unfortunately to date, there are no clear plans to provide VIIRS SST products in the international consensus standard L2P limiting the exploitation of these data within the SST community

## Slide 80: AOB: Other Launch Developments
MSG-3 launched 5 July 2012 will secure continuity of SEVIRI geostationary SSTs, currently provided by Meteosat-9 and aging Meteosat-8
Metop-B with AVHRR and IASI planned for September 2012, after launch delays due to safe drop zone issues
Notes: MSG-3 satellite (SEVIRI for SST) launched 5th July 2012. The launch of MSG-3 will secure continuity of observations from geostationary orbit currently provided by Meteosat-9 and the ageing Meteosat-8, launched in August 2002 that has greatly exceeded its expected lifetime.
Following the launch delay (due to additional measures required to ensure the availability of safe drop zones for parts of the launcher after lift-off from Biakanor), the launch of Metop-B (AVHRR and IASI for SST) is planned to follow in September 2012, pending formal confirmation.

## Slide 81: VC & WG Progress Reports
WGISS & SEO
Satoko Miura
Brian Killough

## Slide 82: Contents
WGISS Activities
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
WGISS & SEO Joint Activities
Status on CEOS ations

## Slide 83: Deliverables
3-year outcomes defined in course of the CSS
  Advancing CWIC.
  IDN development
  Support to development of CEOS Portals.
Any revisions to 3-year outcomes?
    Support to development of CEOS Portals.
    At the WGISS-33 meeting (Apr., 2012), the proposal for a CEOS portal template was discussed (led by Steven Hosford, CNES). WGISS will be able to support its specification preparation as technical experts, but not its implementation. Details are pending until further decision was made at the SIT/Plenary level.
    WGISS/CWIC is providing assistance to SST VC (GHRSST) to become a CWIC data partner.
    The LSI Portal can now access CWIC.

## Slide 84: 2012 progress, issues, obstacles
GCI Integration
  Both the IDN and CWIC integrated with GEO, and accessed by the GEO components (Geo Web Portal, DAB, GENESI).
  IDN provides collection metadata for over 21,629 data collections to GEOSS (4 Sept 2012).
    Registering a data collection in the IDN in effect registers the data collection in GEOSS.
    A data collection must be registered in the IDN to be CWIC accessible.
  CWIC provides access to 1,778 (28 Aug 2012 figure) data collections with inventories.
  Providing technical support for GEO component teams accessing IDN and CWIC.
  Providing review comments on GEO documents with regards to to IDN and CWIC and GEO capabilities to search and access satellite data.

## Slide 85: 2012 progress, issues, obstacles
GEO Data Collection of Open Resources
The GEOSS Data Collection of Open Resources for Everyone (GEOSS Data-CORE) is a distributed pool of documented datasets with full and open unrestricted access at no more than the cost of reproduction and distribution”
GEO has 8668* data collections tagged as geossDataCore.
IDN provides geossDataCore tagging for 8181* US agencies (and INPE) data collections.
IDN staff ready and willing to tag data collections from CEOS agencies as “geossDataCore” if requested.
Tools available to register data collections in the IDN
*4 September 2012 figures
8181 via IDN
Total : 8668
487 from others

## Slide 86: 2012 progress, issues, obstacles
Data Accessible from CWIC
Current data partners include NOAA, NASA, USGS, INPE, AOE, JAXA, GHRSST.
  USGS and INPE provides access to operational databases
  AOE added 3rd data center, CRESDA, in addition to BJ-1 and FengYun data centers.
  NASA and NOAA provide access to their operational systems.
    NOAA will add access to most of the data in CLASS when the new API is released in summer 2013
    NASA working to make all EO unrestricted online satellite data accessible from CWIC.
  JAXA is a new data partner (prototype), and will provide search to about 200 data collections (~16 million granules).
  SST Constellation (GHRSST/NODC) adding ~ 60 data collections (~2.3 million granules)
  LSI Constellation team adding additional data to CWIC through the USGS CWIC connection.

## Slide 87: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
  Chair succession (addressed) and desire to simplify structure.
    Resolved!
      The new vice-chair was nominated at SIT-27, Richard Moreno/CNES.
      The structure was re-configured and simplified at WGISS-33 (Apr., 2012).
  WGISS support for information systems needed by SDCG.
    Will be discussed at the next WGISS meeting (WGISS-34, 22-28 September), as a part of GFOI topic.
  CWIC funding status, and CWIC/HMA interoperability studies.
    Short Term funding was augmented by NASA to continue CWIC support for this year and part of next year.
    LONG TERM FUNDING has not been resolved !
    HMA POC is being requested for CWIC/HMA interoperability studies
  Lack of resources
    New participants at WGISS-33 meeting.

## Slide 88: Action status
May 2012 telcon
  Stephen to speak with his ESA colleagues to discuss what support might be possible for CWIC.
    No current ESA support for CWIC.
  Satoko and WGISS to plan ECV and GFOI sessions at the next WGISS meeting (which will be joint with WGCV).
    Will ECVs and GFOI be covered on the WGISS-34/WGCV-35 agenda? -> GFOI will be covered. But regarding ECV, WGISS would like to know what is requested to WGISS.

## Slide 89: Action status
May 2012 telcon
  The NASA SIT team to coordinate with Satoko and Martha Maiden on the possibility of raising ESA participation in WGISS during their NASA-ESA framework discussions.
    ESA will host WGISS-36.
  Stephen Ward (SIT chair team) to ask his ESA colleagues whether ESA’s hosting of WGISS-36 represents a change in their WGISS participation profile.
    Appears that current support levels are to be maintained.

## Slide 90: Action status
CEOS-25
  25-4: CEOS Agencies are encouraged to support the long-term funding necessary for the CWIC development & operations, and to work with WGISS to become a “CWIC Partner”
  TBD.
  -> LONG TERM FUNDING is still needed, although short Term funding was augmented by NASA to continue CWIC support for this year and part of next year.
  ->WGISS would like the SIT/Plenary reps to review the list of CWIC Data Partners and identify other key satellite data archives that should become CWIC data partners.
  25-5: WGISS should develop CWIC guidelines for future data partners to understand requirements
  COMPLETE early 2012.
  -> Yes, it is now available at http://wgiss.ceos.org/cwic.

## Slide 91: Action status
CEOS-25
  25-6: WGISS to engage related agencies and to lead an investigation into the opportunities and obstacles for the interoperability of HMA and CWIC, providing a report and recommendations to CEOS-26
  TBD. -> HMA POC is necessary for this investigation.
  25-15: CEOS Chair to write to CEOS agencies outlining the WGISS Work Plan and objectives for the coming years and inviting representation from CEOS agencies not currently active.
  Complete -> CEOS Chair kindly completed this action.

## Slide 92: Action status
SIT-27 and Workshop
  WS-5: ESA to nominate a point of contact for the WGISS CWIC team on HMA
  TBD
  27-4: CEOS Agencies encouraged to nominate candidates to serve as WGISS Vice-Chair.
  Complete, Richard Moreno from CNES
  27-25: CNES to make a presentation at WGISS-33 in Tokyo to begin more detailed discussion on the development of a VC portal template.
  Complete -> CNES did this presentation.

## Slide 93: Action status
SIT-27 & workshop
  27-21: SIT Chair Team will work with Virtual Constellations and Working Groups to further define opportunities and approach to implementation targets discussed at SIT-27. And will ensure engagement of Virtual Constellations and Working Groups in the development of the new planning documents.
  WS-7: VC and WG leadership to work to detail and quantify the additional resources they require, and what they require from specific agencies, to support their coordination and physical deliverables. -> WGISS request is shown in the next slide.

## Slide 94: Participation update
Wishlist:
  WGISS welcome any participant from any agency, especially related to systems/services related to EO data, but the top priority is participants from ESA (HMA representative).
  ISRO representative (Shri Nitant Dube) has been identified, and WGISS-34 will be hosted by ISRO week of 24th September.
  Would welcome participation from the “Earth Observation Center” at DLR, and “Earth Observation Portal” at EUMETSAT.

## Slide 95
CEOS Action: Data Policy Study
CEOS Action: (ID-01-C1_1, Due: 31-Oct-2012)
Conduct an assessment of data sharing policies for current CEOS missions to determine the nature of any restrictions.
Data Access Categories
OPEN -- No restrictions other than simple registration (< 2 days)
RESTRICTED -- Some restrictions to data access including data fees or a proposal process.
NO ACCESS – Data not available for public access and/or no public access source found.
Status
The first release of this study (Phase-1) was completed on August 30. Thanks to the AMA team for their work !
Next Steps
Review results with SIT (here) and WGISS (Sept meeting).
Complete Final Report by CEOS Plenary.
Work with WGISS to define the way forward for 2013.

## Slide 96
Phase-1 Results
Out of 257 current CEOS mission-instrument combinations ...
76% - OPEN Data Access
15% - Restricted Data Access (8% fee, 4% unknown, 3% proposals)
9% - No Data Access (see below)
Summary of “No Data Access” findings
AISSAT-1 (NSC) – No access point found
CARTOSAT 2A/2B (ISRO) – No access points found. Other similar missions found
Elektro-L N1 (ROSKOSMOS) – FTP seems to be available, but no access point found
IMS-1 (ISRO) – May be available through NRSC, but no public access points found
NMP EO-1 (NASA) – No public access to LEISA-AC instrument data in archive.
RASAT (TUBITAK) – Contacted TUBITAK. Policy unknown. No access found.
Resurs DK-1 (ROSKOSMOS) – No public access point found
SAC-C and SAC-D/Aquarius (CONAE+) – No public access points found for 10 instruments. SAC-C HRTC, SAC-C MMRS, SAC-D Aquarius instruments are all OPEN data access.

## Slide 97
CEOS Action: GCI Registration
CEOS Action: (IN-05-C1_1, Due: 31-Oct-2012)
Conduct an assessment of CEOS data registration in the GCI to support the GEOSS architecture and interoperability principles. Consider Data-CORE, Data Portals and Broker Services (CWIC).
Definitions
GEOSS Data Collection of Open Resources for Everyone (DataCORE) is a pool of datasets, contributed by the GEO community on the basis of full and open exchange (at no more than the cost of reproduction and distribution) and unrestricted access.
Client Portals are Search / Access tools that connect users to data collections and/or products.
The CEOS WGISS Integrated Catalog (CWIC) provides an interface between client portals and partner data servers
Status
The first release of this study (Phase-1) was completed Aug 30. Thanks to the AMA team for their work !
Next Steps
Review results with SIT (here) and WGISS (Sept meeting).
Complete Final Report by CEOS Plenary.
Work with GEO and WGISS to define the way forward for 2013.

## Slide 98
Phase-1 Results
Out of 257 current CEOS mission-instrument combinations ...
35% produce datasets that are considered DataCORE Some OPEN datasets that are not DataCORE come from these missions: FY (NRSCC), DMSP (NOAA, some), GOES (NOAA, some), INSAT-3A (ISRO). Could these be DataCORE?
44% have data collections that are accessible through the CEOS IDN The CEOS International Directory Network (IDN) is the CEOS endorsed location for information about Earth observation data collections. The IDN (idn.ceos.org) is connected to 55% of the CEOS OPEN datasets. Queries result in Directory Interchange Format (DIF) results from 21,000+ data collections.
27% utilize CWIC for access to data products CWIC is utilized by 70 mission-instrument combinations from 28 missions NOAA-CLASS, SST Constellation (GHRSST), and LSI Constellation Portal integration is in progress.
What missions could the IDN target to add to their database? Megha-Tropiques, FY-3B, HY-2A
What missions could CWIC target to become partners? Megha-Tropiques, FY-3A/B, HY-2A, SAC-C/D Additional missions will also be considered ....

## Slide 99: VC & WG Contributions and Issues VC & WG Progress Reports
WGCV
Greg Stensaas (NOAA)
Satish Srivastava (CSA)
Albrecht vonBargen (DLR)

## Slide 100: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 101: Deliverables
3-year outcomes defined in course of the CSS
Cal/Val support to CEOS efforts needed: FCT/GFOI, JECAM, ECV validation and comparisons, …
  Continue toward definition and enhancement of cal/val test sites and processes
  Support to GFOI Methods & Protocols and validation of datasets and processes
  Support cal-val and quality aspects of ECV development
QA4EO Implementation with CEOS and GEO
  Working via IN-02-C1 task
  Develop common definition and methods
WGs, VCs, CEOS Task Leads, and CEOS communication
  Defining WG and VC points of contact to obtain WGCV support and actions
  Interaction process being worked
  5-year Plan updates to reflect CEOS WG and VC interaction

## Slide 102: 2012 progress, issues, obstacles
From SIT-27 (Needs and Issues):
CEOS Showcases
  CEOS WGs and constellation involvement needed (still needed)
QA4EO
  Agency resource support for secretariat and administration being worked by UKSA/NPL (completed)
  CEOS agency support of QA4EO implementation actions (need support)
  CEOS team to enhance and implement of QA4EO process; implementation plan ready (need support)

## Slide 103: 2012 progress, issues, obstacles
- From SIT-27 (Needs and Issues):
For a given task, each CEOS agency that is involved in the task should provide the name of its representatives that will coordinate the task within the agency and with WGCV. (Open)
WGCV needs commitment from those CEOS agencies to provide resources (personnel and funds) to carry out the work which are involved in specific tasks. (Open)
WGCV Vice Chair nominations needed.
    DLR nomination (Action complete)
WGCV support to WGClimate on ECV inventory, and GFOI on Methods & Protocols documents (Process beginning)

## Slide 104
From SIT-27 (Opportunities and Obstacles):
The role open for CEOS (starting to happen)
  Defining cal/val and quality process and architecture within CEOS requires the support and effort of all members
Approach, emphasis required by the VC/WG (starting to happen)
  ECVs and Climate Modeling are great examples
  WGCV 5-year plan available
  Need requirements for efforts (liaisons)
- Any issues for SIT & Principals to help resolve in relation to the VC/WG
  having the potential to fulfill the proposed role (Help to define and track action and required effort)
  CEOS specific tasks and actions to WG
  Defined joint WG/VC tasks and POCs
  $ and resources (many examples of multiple agency involvement but no way to fund efforts)
2012 progress, issues, obstacles

## Slide 105: Action status
May 2012 telecon
  Greg to ask of Albrecht von Bargen at DLR if he can start assuming his WGCV Vice Chair duties even before internal DLR approval is granted.
    OBE. Complete with DLR nomination.
  Stephen to share information on the upcoming GFOI M&G document authors meeting in Norway with Greg.
    Complete.
  Greg to work with the WGCV VC and WG liaisons to communicate the desire to link WGCV on-going activities to the other VCs and WGs.
    For a better understanding of VC and WG requirements and actions for WGCV. Need POCs and tasks/actions for each group. POCs and actions/interactions being worked.
    Developing a cross WG/VC interaction email and matrix. In Process.
    Considering short whitepaper on communication process.

## Slide 106: Action status
May 2012 telcon
  SIT Chair team, in consultation with the VC and WG leads, to assemble a list of participation needs for each VC and WG.
    Work with CEOS CCS and SIT Chair teams to obtain contacts from non-active but critical CEOS members. In Process.
    WGCV to help in addressing the list of VC and WG participation needs through their contacts, in particular with China. The idea was to use WGCV engagement from China to try and help VCs. On hold with new matrix but have discussed with Chinese colleagues

## Slide 107: Action status
CEOS 25-16:
  CEOS Agencies encouraged to consider taking on responsibility for QA4EO secretariat and website maintenance
  Complete. QA4EO funding secured.
CEOS-24-13 / SIT 26-19:
  WGCV to provide a minimum instrumentation list and suggested activities for CEOS recommended instrument Cal/Val sites.
  In Progress. CEOS WGCV IVOS instrumentation requirements and agency cost completed; LPVSG, MSSG, and SARSG requirements being worked.

## Slide 108: Action status
SIT-27 and Workshop
  WS-4: WGCV to provide a table to WGClimate showing appropriate points of contact for specific ECVs within WGCV (where there is a POC available)
  WGCV LPV has worked to develop contacts, continuing
  27-23: Working Group Chairs and Virtual Constellation Leads, coordinated by the SIT Chair Team, to develop a short paper brainstorming ideas on improved communication among groups in support of more integrated CEOS objectives.
  WGCV to help lead this initiative

## Slide 109: Participation update
Wish List:
  WGCV Plenary specific participation support needed from:
    CDTI (Spain), CONAE (Argentina), GISTDA (Thailand), KARI (Korea), NRSCC (P.R. China), ROSHYDROMET (Russia), NSMC/CMA (China), NSO (Netherlands), SANSA (South Africa), Tubitak-Uzay (Turkey), GCOS, WMO GSICIS,
    WGCV subgroup support from all members and specifically from:
      IVOS: CSA, CAST, CRESDA, ROSCOSMOS
      SAR: awaiting input
      LPV: awaiting input
      TMSG: awaiting input
      ACSG: awaiting input
      MSSG: awaiting input

## Slide 110: Participation update
WGCV and WGCV SG CEOS Membership needs
  Active participation from all members and/or support to key technical organizations within their sphere of influence
  Prioritization and commitment to cooperative/shared international cal/val efforts.
VC and WG interaction requirements or expectations
  Clear requirements/needs & terminology from WGs, & VCs e.g.
    definition of “stability” – self-consistency, accuracy, repeatability…
    Uncertainty/performance requirements
    Utilization of SGs for Cal/Val or reporting of it through the SG
Ideas for CEOS SIT/SEC level planning consideration
  Establishment of “simple to operate” framework to facilitate multi-agency (combined) resource to develop & maintain CEOS coordinated, mission and geography independent, Cal/Val infrastructure (test-sites, comparisons, access to results/data)
  Relative priority to agencies of sensor interoperability and long term data sets for climate and consequential commitment to a robust “CEOS (inter-agency) Cal/Val infrastructure
  How does CEOS engage with private sector missions particularly in terms of Cal/Val

## Slide 111: Participation update
WGCV POC List for WGs and VCs
  Would like to have a WGCV POC attend or call into VC and WG meetings as needed.
Acronym | Leads | WG Contact to WGCV | WGCV POCs | WGCV subgroup responsibility | other WGCV VC/WG POCs | Near term Requirement
WGISS | JAXA, TBD |  | Chair & Vice Chair |  |  | Strong coordination need for defining cal/val and quality assurance/control implementation components and models in support of electronic implementation in the databases, metadata, and viewers. Need for cal/val data archive and viewer.
WGC | JRC, NOAA |  | Chair & Vice Chair and Lecomte |  | LPV/IVOS | ECV cal/val support, validation of model products, quality definitions and processes
WGCBDD | NOAA, INPE |  | Chair & Vice Chair |  |  | Strong need for training and outreach relative to cal/val, QA4EO, accuracy, error, uncertainty and traceability. Cal/val DD statement
WGCV | USGS, CSA |  | N/A |  |  | 
SST |  |  | UK, David Llewelleyn-Jones | IVOS |  | improve cal/val data support of monitoring, assessment and predictive capabilities for SST
OCR |  |  | NIST, Carol Johnson | IVOS |  | improve cal/val data support of monitoring, assessment and predictive capabilities for QC
OSVW |  |  | Xialong Dong (Action) | MW |  | cal/val data support
OST |  |  | Xialong Dong (Action) | MW |  | cal/val data support
P |  |  | Xialong Dong (Action) | MW | LPV | cal/val data support
LSI |  |  | Greg Stensaas | IVOS | SAR, TM | ensure cal/val processes and data for LSI tasks, FCT, GFOI interoperability, SAR cal/val, cal of climate and EVC instruments and validation of products
AC |  |  | Bojan R. Bojkov | AC |  | improve cal/val data is support of monitoring, assessment and predictive capabilities for changes in the ozone layer, air quality and climate forcing
 |  |  | Jean-Christopher Lambert | AC |  | 
 |  |  | Albrecht von-Bargen | AC |  | 

## Slide 112: Participation update
Interaction email to each WG, VC, and CEOS Task Lead asking for detailed cal/val support needs; Define support at WGCV level or establish SIT/SEC action

## Slide 113: Participation update
Interaction email to each WG, VC, and CEOS Task Lead asking for detailed cal/val support needs; Define support at WGCV level or establish SIT/SEC action

## Slide 114: QA4EO actions required of SIT and CEOS members
CEOS members to provide examples of activities current or past which are consistent with QA4EO principles which can be used as case studies on new web-site.
Agencies to present/summarize their efforts to meet QA4EO principles to QA4EO implementation team/SIT.
Encourage appropriate “badging” use of QA4EO logo to build awareness and visibility
Provide key representatives to support any evolution/additions of the guidelines
    Climate data “maturity index”
    LTDP
    High level product QIs

## Slide 115: QA4EO continued
CEOS (GEO SBA) contacts to promote principles and implementation in GEO.
Agencies to encourage reporting of QI (uncertainties with data they supply) and providing ready access to necessary metadata providing evidence to support it.
Agencies to request appropriate QA information from providers (utilizing QA4EO as shorthand specification) to stimulate and progress QA4EO principles.
Agencies to provide resource to facilitate QA4EO implementation team in delivering actions

## Slide 116: QA4EO and WGCV team support
Will provide a website to promote QA4EO case studies.
POC to offer guidance on implementation
Hold regular teleconferences to develop strategy for rapid implementation in CEOS and throughout GEO
Develop promotional material, ppt, posters for general communication purposes (with aid of CEOS WGedu
Encourage activities to aid agencies establish evidence to support QI
Establish training material & courses on assessing and interpreting uncertainties and traceability needed for QA4EO

## Slide 117: Any other business
WGCV-35 / WGISS-34 on 24-28 Sept 2012
  Discussion of QA4EO implementation efforts
Monthly QA4EO Telecons
Planning QA4EO meetings around SIT-28 and WGCV-36
Technical implementation workshop being considered for end 2013
Meetings
  WGCV-36 – May 2013 - Shanghai, China
  WGCV-37 – Jan/Feb 2014 – TBD
  WGCV-38 - Sept 2014 – TDB
  Subgroup meetings continue 1-2 times per year
  CEOS Libya-4 Workshop -
    October 4-5, 2012, CNES Paris, (registration deadline September 14th)

## Slide 118: Any other business
CEOS Showcase Update
  Forest Carbon Tracking (FCT)
  Atmospheric Composition (AC)
  Global Elevation

## Slide 119: VC & WG Progress Reports
WGCapD
Hilcéa Ferreira, Jacob Sutherlun

## Slide 120: Contents
3-year outcomes defined in course of the CSS
  Updates or revisions
2012 progress, issues & obstacles
Status on past actions
Participation update
AOB

## Slide 121: Deliverables
3-year outcomes defined in course of the CSS
  None – WGCapD was still developing objectives during the CSS.
Any revisions to 3-year outcomes
  Improved access to global DEM developed on a country-by-country basis
  Development of a remote-sensing E-learning course
  Support to GEO 2012 – 2015 Work Plan Task ID-02
  Continued support to GEONETCast, including an event at the GEO Plenary (“GEONETCast Americas User Forum”)

## Slide 122: 2012 progress, issues, obstacles
Issues raised @ SIT-27:
WGCapD newly established but has identified its main priority: Data Democracy
All activities of WGCapD are in support of the Data Democracy Initiative
Activities: E-Learning Courses; Webinars; DEM Development; Capacity Building Assessment in CEOS and GEO; and activities to support GEONetCast
WGCapD has not directly reached out to other CEOS working groups, but is planning on engaging these groups on the sidelines of the SIT Workshop and Plenary.

## Slide 123: Action status
SIT-27 & workshop, and May 2012 telcon
  No specific actions identified.

## Slide 124: Participation update
Wishlist:
  CNES: Aurelie Sand from CNES, together with IRD (Laurent Durieux), will participate in the e-learning course.
  CSA: Marie-Josee Bourassa has been in contact: possible help with e-learning material from CCRS.
  EUMETSAT: Still no engagement.
  NASA: NASA colleagues are heavily involved now in DEM project, e-learning course and web support from SEO team.
  JAXA: Possible overlaps in the future with their Water related activities.

## Slide 125: Any other business
Participation Update:
  CNES (1)
  CONAE (4)
  CRECTEALC-Mexico (2)
  CSA (1)
  DLR (1)
  ESA (2)
  GEO (2)
  INPE (3)
  IRD (1)
  ISRO (2)
  NASA (7)
  NASRDA (1)
  NOAA (1)
  NSMC,CMA (2)
  RCMRD (2)
  SANSA (3)
  SERVIR (2)
  SWF (1)
  UNESCO (1)
  UNOOSA (3)
  USGS (1)
  World Bank (1)
  WMO (1)
  CEOS SEO (1)
  CEOS CEO (1)

## Slide 126: Progress Towards Established CEOS-GEO Priorities Discussion session
10:20 – 15:20, Tuesday 11th

## Slide 127: Candidate topics
Participation strategy
Communications Paper
Operational Oceanography Coordination
Top down direction and planning
Top down targets requiring lateral coordination
Cross-VC data discovery and access

## Slide 128: VC & WG Participation Strategy
Participation matrix developed for discussion
  China (in particular) and Russia agencies most common
  SIT and Chair letter sent to Chinese agencies without reply
  Targeted communications suggested
    VC/WG targets of interest identified?
  Discussion of participation strategy (CSS actions?)

## Slide 129: VC & WG communications paper
Telcon and SEC input measures taken by SIT Chair team
SIT-27 call (WGCV?) for improved communication between groups
  27-23: Working Group Chairs and Virtual Constellation Leads, coordinated by the SIT Chair Team, to develop a short paper brainstorming ideas on improved communication among groups in support of more integrated CEOS objectives.
No volunteers to date

## Slide 130: Operational oceanography coordination
OST action from May 2012 telcons: Eric and Francois to write up a “one pager” summarizing the proposal for a group to coordinate operational aspects of the CEOS oceans VCs
  Circulated ahead of workshop
  Comments from OSVW, SST, OCR?
Eric & Francois unable to attend – further discussion postponed
  Comments invited by email, particularly from VCs

## Slide 131: Top-down direction?
Several VCs and WGs quoted in CSS and SIT-27 as requiring clearer direction in context of formal CEOS plan
  LSI, OSVW, WGISS, WGCV
CSS proposes more formal 3-tier planning documentation
Will this serve the purpose?
How will VCs and WGs be engaged in plan development?

## Slide 132: High priority targets for multiple groups
CSS stressed the need for sharp-end delivery in support of a successful GEOSS
  Emphasising recognised CEOS-GEO priorities
  Involving coordination of multiple VCs/WGs if necessary
  GFOI / ECVs / GCI /Supersites / GEOGLAM

## Slide 133: High priority targets for multiple groups
Significant opportunity presented by need for high profile pre-operational sample (national, sub-national) datasets for GFOI
  CEOS heritage on coordinated acquisitions
  SDCG developing sustained acquisition plan
  CEOS scope could extend to data assembly and delivery with heavy lift support of key data donors
  Sample GFOI dataset development for a participating country would be a significant step forward
Significant role for the LSI
  WGCV role on cal-val aspects
  Scale of it will require $ and management of 1 or more GFOI co-leads (Australia, Norway, USA)
Discussion

## Slide 134: Cross VC Data Discovery & Access
Several VCs have identified this challenge
CNES considering similar topics under portal discussion