## Slide 1: CEOS Implementation Plan Activity Status
slide 1
Ivan Petiteville (CEO)
European Space Agency
SIT-25 meeting, Tokyo (Japan), April 13-14, 2010

## Slide 2: Agenda
slide 2
  Introduction
  2010 CEOS Actions Workshop
  Next Steps
  Conclusions

## Slide 3: Introduction
slide 3

## Slide 4: CEOS Support to GEO (1/2)
slide 4
  Multifold support:
    Coordination role
      CEOS is Point of Contact for 13 GEO Tasks (out of 17 co-led by CEOS)
    Support to GEO groups:
      GEO Committees, adhoc GEO groups (e.g. Target Team), GEO Task Teams
    Specific activities in contribution to GEO Tasks either as co-Lead or as Contributor

## Slide 5: CEOS Support to GEO (2/2)
slide 5
  Strong involvement of CEOS Support Groups:
    3 Working Groups, 6 Virtual Constellation teams, 8 CEOS SBA teams of experts, SEO
  Many resources from CEOS Agencies

## Slide 6: CEOS Groups
slide 6

## Slide 7: GEO Tasks Led by CEOS
slide 7
  17 Tasks from GEO 2009-2011 WP led / co-led by CEOS
  13 out of 17 GEO Tasks are coordinated by the same CEOS POC

## Slide 8: List of Tasks + POCs
slide 8
only CEOS POC
both CEOS & GEO POC

## Slide 9: CEOS Activities in Support to GEO
slide 9
CEOS GEO Actions table
CEOS GCOS Actions
  All activities related to 2009-2011 GEO Tasks
  Multiple sources for definition of 2009-2011 CEOS activities:
  GEO task sheets in particular where CEOS is POC
  Proposals from CEOS Members (Jan. 10 - questionnaires)
  Virtual Constellations plans of activities
  Continuation of open CEOS Actions defined in 2009
  CEOS response to GCOS needs

## Slide 10: 2010 CEOS Actions Workshop
slide 10

## Slide 11: History
slide 11
  CEOS – GEO Secretariat coordination meeting (Geneva, Dec. 23-24, 2009)
  Call for proposals of CEOS Actions sent to CEOS (Jan. 4, 2010)
  2010 CEOS Actions Workshop (Arlington, Jan. 25-27, 2010)

## Slide 12: 2010 CEOS Actions Workshop
slide 12
  25 Participants:
    SBAs Coordinators, Constellations Leads, WGs Chairs, CEOS Chair rep, the CEOS SIT team, SEO and CEO.
  Main workshop outcomes: Definition of actions in support of updated GEO 2009-2011 WP
    about 20 new CEOS Actions
    consolidation of the existing 2009 CEOS actions. In particular SIT-24-7(CEOS Actions on malaria) have been merged – CLOSED

## Slide 13: CEOS Actions
slide 13
  With respect to the 2009 workshop:
    About 50 Actions (decreased by 40%)
    Actions better formulated.
  Actions very different nature and resources required for their execution vary a lot.

## Slide 14: CEOS Actions and GEO Tasks
slide 14
  In 2010, CEOS will conduct activities related to 25 GEO Tasks (20 % of all GEO Tasks)
    Transversal: architecture, data, capacity building
    All SBAs except biodiversity and weather

## Slide 15: Action Priority
slide 15
  Priority scheme simplified w.r.t. previous years
    Cat. 1 or 2
  Top priority (“Cat. 1”) if :
    related to both GEO Tasks co-led by CEOS and CEOS list of major deliverables
    critical* for the CEOS contribution to GEO and 2010 GEO Ministerial (showcases and demos)
  About 30 “cat. 1” and 20 “cat. 2” Actions.
* : delay in its execution could have negative consequences for the timely CEOS support to GEO in 2010

## Slide 16: Some CEOS Priorities
slide 16
  Among the top priority activities for CEOS in 2010
    “Forest Carbon Tracking”
    “Global Monitoring of Greenhouse Gases from Space”
    “Data Democracy”
    “Climate Change” (e.g. response to GCOS IP)

## Slide 17: Characteristics of CEOS Actions
slide 17
  Most of Cat 1 actions relies on activities either on-going or already planned by the CEOS Agencies.
    However the level of efforts (financial, human, ..) overall is considerable and distributed equally between CEOS Agencies
  Actions are heterogeneous in terms of
    financial implications, resources required,
    nature (e.g. political, technical, scientific, ..),
    status (on-going or future activities),

## Slide 18: Families of CEOS Actions
slide 18
4 types of Cat 1 actions may be distinguished:
  Data provision (incl. data reprocessing), data access (incl. data interoperability, user portal)
  Scientific and Calibration/Validation
  Programmatic (planning of future missions/sensors, requirements/gaps analysis, funding, promotion)
  Capacity building

## Slide 19: Typical New CEOS Actions
slide 19
  Extend TRMM operations through 2010 to support GPM Preparatory Phase (Precipitation Constellation)
  Sharing Software Tools in developing countries (Data Democracy)
  Comparison of Jason Microwave radiometer measurements with AMSU on NOAA and MetOP satellites to assess their stability and consistency (sensor Inter-calibration).
  Provision of optical and SAR satellite data products (FCT 2010 Data Requirements)
  Assessment of quality of “surface solar irradiance” product using few months of GOES data and ground measurements.
programmatic
capacity building
Scientific, cal / val
Provision of data,
data access

## Slide 20: Areas of Attention (1/3)
slide 20
Actions by CEOS Agencies are needed to involve more Agencies / Missions and better coordinate the plans of future missions to fill potential data gaps or to improve the accuracy of products
  Scatterometer data
    Soon-to-fly scatterometers: SOA/CNSA's HY-2A (launch in 2011), Roshydromet/Roscosmos's Meteor-M3 (2012), CNES/SOA/CNSA's CFOSat (2013).
  Radar altimeter
    Soon-to-fly altimeters: ESA's Cryosat-2 (April 2010), ISRO/CNES's SARAL/AltiKa (later in 2010), and SOA/CNSA's HY-2A (2011).

## Slide 21: Areas of Attention (2/3)
slide 21
Atmospheric composition:
  Climate-chemistry: gaps in the UT/LS and stratosphere after the end of Aura, Envisat, and SciSAT-1 mission lifetimes.
    e.g. 1) Restore OMPS Limb Sensor on NPOESS. 2) Re-fly SciSat with SAGE-III for stratospheric aerosols. …
  Air Quality:
    need for Europe, NASA, KARI, JAXA to coordinate their missions to set up a GEO Air Quality constellation with at least a 1-year overlap between the missions

## Slide 22: Areas of Attention (3/3)
slide 22
  Major coordination efforts needed in the coming months for:
  Preparation of CEOS response to GCOS IP
  CEOS response to 2010 FCT requirements
  Combined use of GHG measurements from multiple GHG missions

## Slide 23: Next Steps
slide 23

## Slide 24: Next Steps (1/2)
slide 24
  Allocation of resources by CEOS Agencies top management (tag up telecons, before SIT-25)
  CEOS Agencies to address the areas of attention
  Execution of CEOS Actions according to milestones & deliverables
    Particular attention when related to major events like GEO Ministerial, SBSTA, etc..

## Slide 25: Next Steps (2/2)
slide 25
  CEOS IP v3 to be updated (May 2010)
  Transition of CEOS Action Management from Excel table to On-line System (May 2010)
    In response to action SIT-24-13 (still OPEN)
  Technical Workshop (Sep. 2010, date & location TBD)
    To assess readiness of CEOS Activities wrt major 2010 events GEO Plenary & GEO Ministerial, COP-16, …
  2011 CEOS Actions workshop (Jan. 2011, date & location TBD)

## Slide 26: CEOS Actions On-line Management System
slide 26

## Slide 27: Conclusions
slide 27

## Slide 28: Conclusions
slide 28
  Difficulty to monitor the progress of activities because of lack of reporting
  CEOS co-lead of 17 GEO Tasks and Contributor to several GEO Tasks
    need to obtain concrete results in a timely manner
  Significant support needed from all CEOS Agencies

## Slide 29
slide 29
Major 2010 events are not that far !!
Still some issues to solve …
Maybe my perception of risks is not shared by everyone

## Slide 30
slide 30
Thank you !!!!
Let’s get to work Folks !!!