## Slide 1: ESA-led Actions in CEOS Work Plan
Slide: 1
CEOS SIT-25
Presented by:
Stephen Briggs
Earth Observation Directorate
ESA/ESRIN

## Slide 2
Slide: 2
ACTIONS 2010*
Category 1 Actions
Category 2 Actions
* version 8 march 2010
ESA-led Actions in CEOS Work Plan

## Slide 3
Slide: 3
CB-09-05c_4
Action: Online CEOS Mission, Instruments & Measurements (MIM) Database (DB).
  Status: ESA has placed a 3 year contract with SYMBIOS in order to assure continuity of this activity. The KO took place in Frascati on 2nd March.
  Plans: The update process will start in the May timeframe, in order to have the updated DB for the CEOS Plenary. On line access will be optimised. Co-operation with SEO and WMO SP will continue. CGMS missions will be added.
ESA-led Actions in CEOS Work Plan

## Slide 4
Slide: 4
CL-09-03b_6
Action: Support the generation of the document that will contain interoperability methods for satellite data for Forest carbon tracking
  Status: this document is a Country Guidance on options for satellite data processing workflows for deriving the products as specified, including the potential for interoperability between the various satellite sensors being used for GEO FCT.
  Plans: Revision before the “First FCT Science & data summit” (May 2010).
ESA-led Actions in CEOS Work Plan

## Slide 5
Slide: 5
CL-09-03b_7
Action: Acquire and provide in a timely manner the optical and SAR satellite data products requested in the FCT 2010 data requirements document
  Status:
    Acquisitions over the 7 National Demonstrators were completed successfully with at least 2 SAR sensor coverage (ALOS PALSAR and ASAR) and one optical (Landsat) Status of acquisitions was presented at SIT-25 in September 2009.
    The "FCT 2010 Data Requirements" document was sent to CEOS in December 2009. Iterations are ongoing with various CEOS Agencies to consolidate their contributions in the short-term (acquisitions for both SAR and Optical instruments over National Demonstrators and Verification Sites areas.
  Plans:
    Contribution by Agencies will be reported to SIT-25.
    Revision of the FCT data requirements after the “First FCT data summit” (may 2010), including long term requirements
ESA-led Actions in CEOS Work Plan

## Slide 6
Slide: 6
DA-09-01a_13, with USGS
Action: The Quality Assurance Framework for Earth Observation will be implemented for GEOSS. QA4EO was initially conceptualised for the space community. It will now be expanded to ensure QA4EO’s application to all EO disciplines within all SBA communities. The broadening of the scope for QA4EO necessitates a more generic approach and a wider remit to its applicability. A wider focusing task team with representation from all SBA communities will work towards an appropriate implementation and action plan to achieve a solid QA4EO approach for all members to GEOSS.
  Status: The QA4EO was presented to both CEOS and CGMS Plenaries in 2009.
  Plans:
    version 4 to be published in March 2010.
    Jul 10: Redefine the task team, Formulate an implementation plan, Formulate an action plan
    Sep 10: Organise a community workshop
ESA-led Actions in CEOS Work Plan

## Slide 7
Slide: 7
DA-09-01a_11, with BNSC, USGS and NOAA
Action: CEOS Reference Test Site Data Collaboration and Comparison including the development of the CEOS Visualisation Environment (COVE) Tool to display Satellite sensor coverage areas and for the identification of coincident scene locations in support of calibration and validation.
  Status:
    Some Agencies acquired data over the CEOS Land based reference standard test sites to coincide with the Ground comparison campaign in Turkey. This task continues into 2010 and will expand to include simultaneous ground measurements on other test sites.
    This activity is the basis for a prototype “operational Cal/val service” for land imagers and in support of the LSI VC. Plans to further the implementation of this activity are in discussion by a number of CEOS agencies through IVOS.
    This could be incorporated in a next phase development of the COVE tool under development by NASA for CEOS.
    CEOS WGCV is seeking to establish a database of key sensor characteristics with an associated POC for each sensor.
  Plans:
    March 10: Present COVE prototype version-1 to WGCV
    May 10: sent information via CEOS/GEO venues. Publish significant results.
    Sept 10: Present COVE prototype version-2 to WGCV
    Nov 10: Complete COVE final version.

## Slide 8
Slide: 8
DI-09-01a_4
Action: Provision of SAR and INSAR Data over the Geohazard Supersites
  Status: ESA data from ERS-2 and Envisat for 7 super-sites are distributed world-wide via a "Virtual Archive" using modern Cybre-infrastructure technology . Other than the infrastructure which has been set up (ESA SAR data storage/dissemination and UNAVCO web portal), the GEO hazard Virtual Archive contains now more than 13000 ESA SAR data, besides many in-situ data (e.g. GPS, Seismic data) are linked to the GEO Supersite Portal and made freely available
  Plans:
    This is proposed as a showcase for the GEO Ministerial
    ESA will lead the activity, and may place a contract to create an Supersite office in Europe.
    White paper being prepared
    Communication material, demonstrating the success of the global collaboration (data provision, Infrastructure,
ESA-led Actions in CEOS Work Plan

## Slide 9
Slide: 9
WA-06-07_1
Action: Support the development of a sustainable African Water Observation Systems making the best use of EO technology to improve the collection of water information, to enhance knowledge of water cycle and to improve monitoring of water resources for effective adaptation and mitigation measures against impacts of climate change.
  Status: As reported at last Plenary, 2009 saw the completion of the Phase II Implementation Plan. The TIGER Steering Committee met at UNESCO with the participation of the African Ministerial Council on water.
  Plans:
    June 2010: TIGER training session to be organised in 2Q 2010 in North Africa (Rabat/Cairo, TBD).
    October 2010: TIGER Workshop 2010 in South Africa and second Training session, .
    June 2010: Installation of DDS (satellite-based Earth Observation Data Dissemination System) in a number of TIGER projects (Lake Chad, CSIR, and CRTS).
    June 2010: Delivery of prototype DDS-support processing tool to be tested by six host institutions.
ESA-led Actions in CEOS Work Plan

## Slide 10
Slide: 10
AR-09-02a_31, with NASA
Action: Investigate missions to fill data gap in atmospheric composition in the UT/LS and stratosphere after the end of Aura, Envisat, and SciSAT-1 mission lifetime .
  Status: New need identified in GCOS IP and central for climate
  Plans:
    30/3/2010: Discussion at ACC-6 meeting in Montreal. Make writing assignments.
    1/9/2010: Complete recommendation report on data gaps

## Slide 11
Slide: 11
DI-09-02a_2
Action: Demonstrate a global operational volcanic ash alert system for aviation hazard avoidance. Improved algorithms, improved data latency, and the addition of EUMETSAT/SEVIRI data is planned .
  Status: The project SAVAA (Support to Aviation for Volcanic Ash Avoidance) was kicked-off in September 2008 for a duration of 3 years. The first users' workshop took place in Rome on 6/7 April 2009. There were 30 participants workings at VACCS, ICAO and Lufthansa.
  Plans:
    3 Phases envisaged.
    A global alert warning system based on satellite measurements will be made operational within the next 2 years. The calculation of the height of the volcanic plume will be demonstrated for selected cases only but the developed software could be implemented into the operational environment of a Meteorological Office hosting a VAAC at a later stage.
    Expected end of demonstration: January 2012
ESA-led Actions in CEOS Work Plan

## Slide 12
Slide: 12
DA-09-01a_8 , with USGS
Action: Develop cal/val portal and post launch test sites.
  Status:
    The online catalog provides easy public Web site access to this information for the global community. http://calval.cr.usgs.gov/sites_catalog_map.php
    Land sites for radiometric gain and stability are well established. Sites for Ocean colour and Water temp (IR) have been endorsed. QA4EO Procedures have been established to aid their characterisation, description and CEOS registration.
    Work is in progress to expand the catalogue to sites for other applications and sensor domains and to allow storage of associated satellite imagery by USGS.
    ESA are nearing completion of a revamped Cal/val portal which will have a new look and also increased functionality including wikki based input and edit capability.
  Plans:
    Nov 10: IVOS workshop to discuss and plan future comparisons at JRC.
    2010/2011: Enhance the cal val portal to support campaigns and WGCV test sites by:
      1. Build a prototype database for Landnet use
      2. Initiate an activity to automatise a process for intercalibration of medium resolution sensor.
ESA-led Actions in CEOS Work Plan

## Slide 13
Slide: 13
  ESA is also leading a number of GEO sub tasks on behalf of CEOS.
  ESA has committed actions regarding the GCOS IP, also in the context of the CCI program.
ESA-led Actions in CEOS Work Plan/s

## Slide 14: ESA-led Actions in CEOS Work Plan/s
Slide: 14
  ESA further contributes or may contribute to actions:
AR-09-02a_15, AR-09-02a_32, CB-09-02a_2,
CL-06-01a_11, CL-09-02b_2, CL-09-03c_1, DA 09-01a_6,
DA-09-01a_12, DI-06-09_8, DI-09-02b_2, DI-09-02b_3,
EN—07-01_6, HE-09-03