CEOS Virtual Constellation for Land Surface Imaging

2012 Work Plan

- Introduction

An important objective of the CEOS Land Surface Imaging (LSI) Constellation is to define a broad range of rather detailed characteristics (or standards) that describe optimal, end-to-end capabilities and mechanisms to acquire, receive, process, archive, and distribute space-acquired land surface image data to the global user community.

Consistent with guidance provided by the CEOS Self Study and the CEOS Portal Study, the LSI Constellation Study Team prepares an Annual Work Plan to guide its activities each year.  The Work Plan identifies goals for the year and describes the work to be accomplished to achieve those goals, including the objectives and overall approach to be applied. The Work Plan also identifies deliverables expected from the work, and it presents a timeline with milestones for the year’s activities.  The 2012 Work Plan was prepared by the LSI Virtual Constellation Team.

- 2011 Accomplishments

In 2011, the LSI Constellation Study Team defined two primary goals, which sought both to complete unfinished tasks from the previous Work Plan and to undertake important new activities.  Specifically, those were:

The LSI Mid-Resolution Optical Guidelines document

MS3Ortho Tool from INPE

- 2012 Goals

LSI Virtual Constellation Team goals for 2012 focus on addressing the CEOS Self Study and the CEOS Portal Study findings, improving direct access to surface observations, enhancing the user experience, and refocusing on the FCT/GFOI and JECAM/GEO-GLAM initiatives.

- Goal 1 – Addressing the CEOS Self Study and CEOS Portal Study Findings

Background.  The 2011 CEOS Self Study and CEOS Portal Study contained specific elements that would improve the LSI Virtual Constellation.

Objectives.  The specific points identified in the two studies include:

- No real-time data access

- No data products provided

- Services and tools not provided

  - Note: The INPE MS3Ortho Tool has been released since the studies.

- Portal could use organizational/aesthetic improvements/updates

- Participation [in LSI VC] patchy

- Radar Systems not included

Approach.  The LSI VC team plans to address the study points directly.

- No real-time data access

  - The LSI VC team plans to develop a map interface for the portal that will utilize the CEOS WGISS Integrated Catalog (CWIC) to provide near real-time data access to at least EO data inventories from INPE, NOAA, NASA, USGS and CRESDA.

- No data products provided

  - Through implementation of the map interface it is anticipated that data products will be directly provided.

- Services and tools not provided [on the site]

  - The recent release of the MS3Ortho tool by INPE is the start in addressing this point.  Adding a link to the Web-Enabled Landsat Data (WELD) and the Spectral Viewer will be useful tools for the portal.

- Portal could use organization/aesthetic improvements/updates

  - The LSI VC plans to use the NASA Coherence page as a model to address the portal shortcomings.

- Participation [in LSI VC] patchy

  - Refocusing the LSI VC to play a more active role in the FCT/GFOI and JECAM/GEO-GLAM initiatives, and requesting the SIT and Plenary to solicit sustained CEOS agency participation for the LSI VC will hopefully infuse the VC with new and additional support.

- Radar systems not included

  - Adding informational links, similar to how the current optical missions are addressed, will be included.  The CEOS Missions, Instruments and Measurements (MIM) database will be utilized for agency-approved information.

  - Following the addition of the informational links, direct data access, where feasible per distribution policies, will be provided through the map interface and CWIC means.

Deliverables. The tangible outputs planned include:

- A mechanism that allows direct data access.

- Utilizing that direct data access, a means to data products is provided.

- Relevant services and tools added to the portal.

- Revamped portal relying upon the NASA Coherence as a model.

- Direct interaction and participation with the FCT/GFOI and JECAM/GEO-GLAM initiatives.

- Radar systems added to the portal.

Tasks & Timelines. Below are the tasks and anticipated start / completed times for the LSI VC 2012 work items:

| 2012 Work Task | Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The LSI VC team plans to develop a map interface for the portal that will utilize the CEOS WGISS Integrated Catalog (CWIC) to provide data access to at least EO data inventories from INPE, NOAA, NASA, USGS and CRESDA. |  |  |  |  |  |  |  |  |  |  |  |  |
| Through implementation of the map interface it is anticipated that data products will be provided. |  |  |  |  |  |  |  |  |  |  |  |  |
| The recent release of the MS3Ortho tool by INPE is the start in adding services and tools. Adding a links to the Web-Enabled Landsat Data (WELD) and the Spectral Viewer will completed. |  |  |  |  |  |  |  |  |  |  |  |  |
| The LSI VC plans to use the NASA Coherence page as a model to address the portal shortcomings. |  |  |  |  |  |  |  |  |  |  |  |  |
| Refocusing the LSI VC to play a more active near-term role in the FCT/GFOI and JECAM/GEO-GLAM initiatives, and requesting the SIT and Plenary to solicit sustained CEOS agency participation for the LSI VC will hopefully infuse the VC with additional support required for the LSI VC to be an important asset addressing future CEOS initiatives. |  |  |  |  |  |  |  |  |  |  |  |  |
| Adding informational links, similar to how the current optical missions are addressed, will be included for Radar missions. The CEOS Missions, Instruments and Measurements (MIM) database will be utilized for agency-approved information. |  |  |  |  |  |  |  |  |  |  |  |  |
| Following the addition of the informational links, direct data access, where feasible per distribution policies, will be provided through the map interface and CWIC means. |  |  |  |  |  |  |  |  |  |  |  |  |