## Slide 1: P-VC Status and Issues
Riko Oki, Steven Neeck, P-VC Co-Leads
SIT-30 Agenda Item #8
CEOS Action / Work Plan Reference
30th CEOS SIT Meeting
CNES Headquarters, Paris, France
31st March – 1st April 2015
Committee on Earth Observation Satellites

## Slide 2
Status
  Reminder of 3-year outcomes (per P-VC ToR v1.0, Nov 2013)
    P-VC Data Portal and links to CEOS Water Portal
        WA-01-C1_3 Phase 1 – “link only” interface
        WA-01-C1_4 Phase 2 – “query/results/order based” interface
    Precipitation ECV support – Response to Action A-8 of GCOS IP- Ensure continuity of satellite precipitation products (Deliverables #1, #2, #3, #4, #5 )
    Deployment of GPM phase constellation satellites and maintaining continuity with TRMM
    Advocacy of post-GPM phase P-VC

## Slide 3
Status (cont.)
  Accomplishments since SIT-29
    P-VC Data Portal
      Phase 1 of P-VC Data Portal (WA-01-C1_3) - Completed
      Phase 2 of P-VC Data Portal implementation (WA-01-C1_4 and CEOS 2015-2017 Work Plan v0.5 Outcome VC-16)
        Data Portal Phase 2 study (function and architecture) completed and submitted to P-VC agencies.
        Substantial progress made in validating the Data Portal Phase 2 architecture. Completed the prototype linking the PPS and JAXA G Portal with an interconnected common interface. Working with NOAA on adding IR-based rain estimate products.
        Remaining work planned to be completed by July 2015 (details in CEOS Work Plan Deliverables status update).
    Precipitation ECV support – Response to GCOS IP Action A8
      DMSP F19 launched and commissioned (Deliverable #1)
      Megha-Tropiques mission was extended for two years following completion of its three year baseline mission. (Deliverable #1)
      7th GPM International GV Workshop is scheduled for May 12-14 in Seoul, Korea hosted by KMA (Deliverable #2)

## Slide 4
Status (cont.)
  Accomplishments since SIT-29 (cont.)
    Precipitation ECV support – Response to GCOS IP Action A8 (cont.)
      X-Cal WG meetings held at NOAA ESSIC (USA) and UCF Orlando (USA) with focus on GMI characterization as well as weekly videocons (Deliverables #2, #3, #4, and #5).
      PPS/MOS are producing and distributing all GPM Standard Data Products to public users. The NASA IMERG multisatellite product is publicly available as a research product. The NRT version is to be available in April (Deliverables #2, #3, #4, and #5).
    Deployment of GPM phase constellation satellites and maintaining continuity with TRMM
      GPM Core Observatory launched and commissioned with all GPM Standard Products are publicly available at http://pmm.nasa.gov/data-access
      After +17 years of operations, TRMM has fully expended its fuel and is nearing the end of its operational life - passivation and reentry are expected in April and June, respectively

## Slide 5
Status (cont.)
  TRMM descent profile (passivation ~April 8-15, reentry ~ June 23)

## Slide 6
  Accomplishments since SIT-29 (cont.)
    Advocacy of post-GPM phase P-VC
      GPM FO meeting held on sidelines of 2014 PMM Science Team meeting as well as Integrated Global Precipitation and Clouds mission concept workshops at NASA GSFC
      A pair of letters coordinated between the P-VC and the IPWG addressing concern over absence of plans for sustainment of the JAXA AMSR2 and DPR measurements was discussed at the 5th P-VC Workshop
    5th P-VC Workshop
      Held November 21, 2014, Tsukuba, Japan (on sidelines of 7th IPWG Workshop)
      Productive strategic engagement with CGMS IPWG
    Planning for 6th P-VC Workshop
      July 16-17, 2015, Baltimore (USA) (on sidelines of next PMM Science Team Meeting)
      Will address additional input for 2015-2017 Work Plan v0.5 Outcomes VC-17, Support to ECV precipitation parameters, and VC-18, Programs for improvement of global precipitation products
Status (cont.)

## Slide 7
  Accomplishments since SIT-29 (cont.)
    P-VC engagement with WGs
      WGCV-38
      WGISS-37
Status (cont.)

## Slide 8
GPM NRT Data Products
    Multi-satellite precipitation estimates
      NASA IMERG (global, 4 hour latency with 30 minute updates)
            To be publicly available in April 2015
            http://pmm.nasa.gov/data-access/downloads/gpm
      JAXA GSMaP NRT (global, 4 hour latency with 60 minute updates)
            Publicly available http://sharaku.eorc.jaxa.jp/GSMaP/
      JAXA GSMaP NOW (MTSAT area, 1 hour latency with 60 minute updates)
            To be publicly available in May 2015 http://sharaku.eorc.jaxa.jp/GSMaP/
      NOAA bRR (global, 12 hour latency with 30 minute updates)
            To be available in FY2015 with GPM added http://www.ospo.noaa.gov/Products/atmosphere/brr/
    GPM Core Observatory precipitation estimates
      L2 GMI (1 hour latency), L2 DPR (3 hour latency), and L2 GMI/DPR combined (3 hour latency)
            Publicly available
            http://pmm.nasa.gov/data-access/downloads/gpm

## Slide 9
GPM NRT Data Products
    Multi-satellite flood and landslide predictions
      UMD Global Flood Monitoring System (GFMS) (TMPA RT evolving to IMERG)
            Publicly available
            http://trmm.gsfc.nasa.gov/publications_dir/potential_flood_hydro.html

## Slide 10: Multi-Satellite Precipitation Data (30 min, 10km x 10km)
IMERG: Integrated Multi-satellitE Retrievals for GPM

## Slide 11: JAXA GSMaP NRT (hourly, 0.1 deg lat/lon)

## Slide 12: JAXA Global Rainfall Watch NOWCAST
Called as GSMaP NOW (GSMaP nowcast version)
Developing to fulfill requirements from users to reduce data latency
  Using data that is available within 1-hour (GMI, AMSR2 direct receiving data, AMSU direct receiving data (from JMA), MTSAT (from JMA)).
  Also applying 1-hour forward (future) extrapolation by cloud moving vector.
Specification | GSMaP_NOW | GSMaP_NRT
Latency | within 1-hour | 4-hour
Grid | 0.1 degree lat/lon | 0.1 degree lat/lon
Frequency | 1-hour | 1-hour
Coverage | MTSAT area | Global (60N-60S)
Web site and image will be available in May 2015.
Binary and text data will be released later after evaluation of accuracy.
time
X UTC
X+1 UTC
X-1 UTC
GSMaP at X-1
microwave imager observation at X-1
GSMaP at X
Extrapolation by MV

## Slide 13
Issues
    Systemic lack of participation by some countries, such as Russia and China
    Potential Microwave Imager coverage gaps (e.g. post-GCOM-W1 and post DMSP)
    Potential Precipitation Radar coverage gap (post-GPM)
No SIT action is requested

## Slide 14
  Backup

## Slide 15: Response to GCOS Action A8 - Ensure continuity of satellite precipitation products
  Deliverables
    Sustainment and enhancement of constellation of satellites carrying microwave radiometers (both imagers and sounders) and moderate inclination satellite carrying microwave imager and precipitation radar.
    Well characterized and stable Level 1B calibrated, geolocated brightness temperature (Tb) products from each PC radiometer.
    Inter-calibrated brightness temperature (Tc) products by applying the GPM core observatory reference standard.
    Precipitation retrievals using physically based a-priori database constructed from combined radiometer/radar measurement.
    Global monthly PDF of precipitation intensity based on the above.

## Slide 16: 2015-2017 Work Plan v0.5 Outcomes
16
VC-1: Action was reviewed by P-VC agencies at November 5th P-VC WS. The 2013 Data Discovery table was used as a starting point and distributed and for updating. Input still being collected. Coordinating with IPWG to leverage datasets.
VC-16: The revised Data Portal Phase 2 Study (function and architecture) document was reviewed by JAXA, updated, and delivered to the P-VC agencies for comment and review. The study document was updated from comments. Implementation details were reviewed with JAXA at the 25th GSIM in December. Substantial progress has been made in validating the Data Portal Phase 2 architecture. Completed the prototype linking the PPS and JAXA G Portal with an interconnected common interface. Working with NOAA on adding IR-based rain estimate products. Remaining work is planned to be completed by July 2015.
VC-17: The Megha-Tropiques mission was extended for two years following completion of its three year baseline mission. (Deliverable #1); Cross-Calibration WG meeting was held at UCF Orlando (USA) as well as weekly videocons (Deliverables #2, #3, #4, and #5); PPS/MOS are producing and distributing all GPM Standard Data Products to public users through NASA and JAXA sites. The NASA IMERG multisatellite product is publicly available as a research product. The plan is for the NRT version to be available (half-hourly frequency or even more frequent) by the early April (Deliverables #2, #3, #4, and #5); the 7th GPM International GV Workshop is scheduled for May in Seoul, Korea hosted by KMA (Deliverable #2).
VC-18: The P-VC is looking at its plans to address this action in the context of updating its strategic direction. This will be a topic of the 6th P-VC Workshop scheduled for July in Baltimore (USA). An area of increasing interest aside from improving the quality of multi-satellite and multi-agency derived products is improving product support, discovery, and utility.

## Slide 17: 2015-2017 Work Plan VC-16 Status
17
March 2015: Made substantial progress in validating the Data Portal Phase 2 architecture. With JAXA's participation completed the prototype linking the PPS and JAXA G Portal in an interconnected common interface. This demonstrated the viability of the query and search part of a CEOS P-VC Data Portal. Working with NOAA on adding IR-based rain estimate products. Remaining work planned to be completed by July 2015 is to complete integrated system testing and correct bugs, identify and incorporate additional P-VC member data contributions, complete user authentication/authorization, and complete a template for ‘P-VC Mediatator’ to be deployed on a data partner’s side, serving as a common access gateway for data downloading where user authentication is checked and verified against SSO.

## Slide 18: X-Cal Working Group
18
X-Calibration Working Group (X-Cal WG)
  International working group (in coordination with WMO CGMS/GSICS) to develop a consensus reference standard for cross-calibration of microwave radiometers to produce uniform global precipitation products within a consistent framework.
  Sixteen WG meetings held since 2007
  16th WG meeting, January 28-29, 2015, UCF, Orlando, FL USA
  NASA, JAXA, CNES, ISRO, INPE, CONAE, NOAA, NRL, EUMETSAT, JMA, UKMET, Universities from the U.S. and Asia participate
  Discovered/Fixed Problem in TMI (ca. 2K p-p), implemented fix in V7 algorithm
  TRMM intercalibration with GMI
  Implementation of L1C intercalibration processing (conical imagers and sounders) including calibration constants for pre-launch PPS
  Instrument liaisons for 9 contemporary passive microwave instruments
  http://www.gpm-x-cal.info/

## Slide 19: Participation
Lead Agencies:
  Japan – JAXA: Riko Oki, oki.riko@jaxa.jp & USA – NASA: Steven Neeck, steven.neeck@nasa.gov
Space Agency Participants:
  France - CNES: Philippe Veyre, veyre.phillipe@cnes.fr
  India - ISRO: K. Kumar, director@sac.isro.gov.in
  Brazil - INPE: Carlos Frederico Angelis, angelis@cptec.inpe.br
  Europe - ESA: Michael Rast, michael.rast@esa.int
  China – NSMC/CMA: Lu Naimeng, lunaimeng@nsmc.cma.gov
  Russia – ROSHYDROMET: Vasily Asmus, asmus@planet.ittp.ru
  USA - NOAA: Ralph Ferraro, ralph.r.ferraro@noaa.gov
  USA - Naval Research Laboratory: Ian Adams, ian.adams@nrl.navy.mil
  Europe - EUMETSAT: Johannes Schmetz, Johannes.Schmetz@eumetsat.int
  Germany - DLR: Martin Hagen, martin.hagen@dlr.de
  Canada - Canadian Space Agency: Éric Laliberté, Eric.Laliberte@asc-csa.gc.ca

## Slide 20: Participation (cont.)
Other Agency Participants:
  France – LEGOS-OMP/CNRS: Remy Roca, Remy.Roca@legos.obs-mip.fr
  Canada – Environment Canada: Paul Joe, paul.joe@ec.gc.ca
User Community Representatives:
  CGMS-IPWG: Remy Roca, Remy.Roca@legos.obs-mip.fr, Nai-Yu Wang, nai-yu.wang@noaa.gov
  GEWEX: Chris Kummerow, kummerow@atmos.colostate.edu
  WCRP/IGWCO: Rick Lawford, lawford@morgan.edu
  GCOS: Stephen Briggs, stephen.briggs@esa.int
  Peter Bauer, Peter.Bauer@ecmwf.int
  Phil Arkin, parkin@essic.umd.edu

## Slide 21
  Steven Neeck/NASA HQ
  Ramesh Kakar/NASA HQ
  Gail Jackson/NASA GSFC
  Erich Stocker/NASA GSFC (SEO POC, Data Systems)
  Scott Braun/NASA GSFC (Visualization POC)
  Xiaopeng Hu/NASA GSFC (V-PC Data Portal)
  George Huffman/NASA GSFC
  Chris Kidd/NASA GSFC/University of Maryland
  Bob Adler/ University of Maryland Baltimore County
  Ralph Ferraro/NOAA
  Joe Turk/JPL
  Ian Adams/NRL
  Chris Kummerow/Colorado State University
U.S. P-VC Co-Lead Team

## Slide 22
  Riko Oki, JAXA
  Masahiro Kojima, JAXA
  Kinji Furukawa, JAXA (SEO POC, Data Systems)
  Keizo Nakagawa, JAXA
  Misako Kachi, JAXA (Visualization POC)
  Toshiaki Takeshima, JAXA
  Kengo Aizawa, JAXA
  Keiji Imaoka, JAXA
  Kazuo Umezawa, JAXA
  Yukari Takayabu, University of Tokyo
  Toshio Iguchi, NICT
  Ken’ichi Okamoto, Osaka Prefecture University
  Toshio Koike, University of Tokyo
  Jun Matsumoto, Tokyo Metropolitan University
  Kazuhiko Fukami Public Works Research Institute
  Yoshiaki Takeuichi, Japan Meteorological Agency
  Yoshiyuki Chihara, Ministry of Education, Culture, Sports, Science and Technology
Japan P-VC Co-Lead Team