## Slide 1: What lessons have we learned from the Constellations?
A perspective from the
Constellation Co-Leads
prepared by Stan Wilson
Notes: <number>

## Slide 2: Responses solicited from the Co-Leads
Opportunities
  What opportunities do the Constellations offer?
Positives
  What would not have otherwise occurred?
Negatives
  What are your constructive complaints?

## Slide 3: Who are the Constellation Co-Leads?
Atmospheric Chemistry
  Ernest Hilsenrath, NASA
  Claus Zehner, ESA
Land Surface Imaging
  Tom Holm, USGS
  V.S. Hegde, ISRO
  Bryan Bailey, USGS (former)
  V. Jayaraman, ISRO (former)
Precipitation
  Riko Oki, JAXA
  Steven Neeck, NASA
Ocean Surface Topography
  Francois Parisot, EUMETSAT
  Stan Wilson, NOAA
Ocean Surface Vector Winds
  Hans Bonekamp, EUMETSAT
  Stan Wilson, NOAA
  B.S. Gohil, ISRO
Ocean Color Radiometry
  Mark Dowell, JRC
  Hiroshi Murakami, JAXA
  James Yoder, IOCCG/WHOI (support)
Responses were received from eight of the Co-Leads

## Slide 4: Opportunities
CEOS provides an international forum of space agency leaders with the potential to address issues of mutual interest :
  Data policy
  Share experience
  Program and mission optimization
  Building community awareness
  Facilitate long-term planning
As such, the Constellations provide an improved means to seek and implement collaboration at levels below the leaders themselves
But Constellations are voluntary and they themselves do not necessarily have the resources to support what may be needed
Unless agencies are willing engage in the process – contributing manpower, funding and/or an enlightened data policy – it can be very difficult to make progress

## Slide 5: Positives – 1 What would not have otherwise occurred?
Data Portals – recognizing the need for accessibility and interoperability
  Development of a prototype LSI Data Portal
  ACC Data Portal just getting underway
  Both supported by WIGISS
Contribution of LSI data to the Forest Resources Assessment 2010 Project
Establishment of a WG on Regional Data to coordinate LSI data contribution to the Global Land Survey 2010
ISRO & CNES have augmented ground-station coverage for MegaTropique to reduce data latency – but PC estimates a success rate of ~1 in 4

## Slide 6: Positives – 2 What would not have otherwise occurred?
ACC conducted an analysis to highlight gaps when missions end & has recommended how to mitigate those gaps
Provides greater exposure for OCR Constellation within space agencies, facilitating connections between OCR and other CEOS groups like the WGCV
While not essential, provides a context for:
  Addressing deficiencies in the operational utilization of observations from OSVW & OST Constellations
  Defining future Mission Requirements for OST
Note that some Constellations are more mature and have derived benefits on their own initiative working via bilateral agreements (OST)

## Slide 7: Negatives
We are working on Constellations in addition to normal jobs, so there is a need to focus emails, actions, etc… only on target people and/or Constellations
Involvement in Constellations may not be appreciated in an agency, resulting in poor incentives for involvement
Constellations are tasked with reporting that frequently is more procedural than substantive – especially when done to “check a box” and little is done as a result
Some have little patience for CEOS bureaucracy and little time for Constellations, and are skeptical of CEOS and Constellations making a difference and being worth the time

## Slide 8: This concludes the presentation
Thank you for your attention
The Constellation Co-Leads welcome your response and stand ready to engage in a discussion of these ideas with the CEOS SIT