## Slide 1: CEOS & Work Plan Status
Steven Hosford
WGCV-44
28th August 2018
Committee on Earth Observation Satellites

## Slide 2
News/updates
Overview of CEOS upcoming meetings
CEOS Work Plan information
Summary

## Slide 3
CEOS Chair priorities for 2018
Priority ‘A’: Laying the foundation for an international CO2 and GHG emission monitoring system
Priority ‘B’: Continue and progress work within CEOS on Data access and use
Both priorities advancing well: each has convened workshops during the year to focus work of CEOS entities.
Progress to be presented to the CEOS community at Plenary 32.
News / Updates

## Slide 4
CEOS Entity Leadership changes
  2018 CEOS Chair – European Commission
  2019 CEOS Chair – Vietnam National Space Centre
  Only other transition at Plenary 2018 is WGCalVal Chair
  Search continues for a Deputy CEOS Executive Officer to replace current CEO from October 2019.
  All other CEOS WGs looking for Vice-Chairs from 2020
News / Updates

## Slide 5
CEOS upcoming meetings
January
February
March
April
May
June
July
August
September
October
November
December
CEOS/GEO bilateral
GEO-XV Plenary, Kyoto, 31st-1st Nov
WG CalVal, Darmstadt, 28th-30th August
WG Disasters, Napoli, 4th-7th Sept
LSI-VC/SDCG/GEOGLAM, Ispra
CEOS 32nd Plenary, Brussels, 16th-18th Oct
WGISS, Munich, 22nd-25th Oct
SIT Technical Workshop,
Darmstadt, 13th-14th Sept
SIT-34, TBD, USA,
1st-5th Oct
WG/ADT meetings
WGCapD, Dehradun,
4th-8th March
Living Planet Symposium
Milan, 13th – 17th May

## Slide 6
CEOS Workplan 2018-2020
Number | Title | Status | Completion
CV-01 | Update of general WGCV website to enhance better communication across CEOS and users | Open | 2018-Q3
CV-03 | Workshop on state of the art for pre-flight calibration techniques | Open | 2018-Q4
CV-09 | Radiometric Calibration Network (RADCALNET) | Open | 2018-Q4
CV-13 | Intercomparison of atmospheric correction models | Open | 2018-Q4
CV-14 | Report on application of approaches for cloud masking | Open | 2018-Q4
CV-15 | L1 top-of-atmosphere interoperability | Open | 2018-Q4
CV-16 | Report on outcomes from GSICS/CEOS reference Solar Spectrum evaluation | Open | 2018-Q2
CV-17 | Continental scale surface reflectance validation | Open | 2019-Q2
CV-18 | Greenhouse gas reference standards for interoperability | Open | 2019-Q4
CV-19 | Biomass validation protocols | Open | 2020-Q2
7 of 10 open deliverables to be completed this year
Deliverable updates required before 30/09

## Slide 7
CEOS Work Plan is one of CEOS’s governing documents
Based on a 3 year period
Update annually
1st request for updates
Deadline for updates
1st draft of work plan
Finalised work plan
CEOS Work Plan timeline
January
February
March
April
May
June
July
August
September
October
November
December

## Slide 8
CEOS 2019-2021 Work Plan
CEO emails CEOS entities requesting updates
9th November
Deadline for updates
14th December
Work Plan V0 released
25th January
Work Plan V1 released
20th February
5 weeks for
CEOS Entity inputs
3 weeks for
CEOS Entity feedback

## Slide 9
Messages to those of you providing CEOS Work Plan inputs:
Please plan to spend some time on your CEOS WP inputs
    9th Nov – 14th Dec
    25th Jan – 20th Feb
If your deliverable is linked to the GEO Work Programme please provide the GEO WP identifier
CEOS 2019-2021 Work Plan

## Slide 10
CEOS Leadership
CEOS Chair - European Commission outgoing; VNSC, Vietnam incoming
CEOS SIT Chair – NOAA until October 2019; CSIRO/GA subsequently
CEOS Work Plan
2018-2020 CEOS Work Plan updates required by 30/09
2019-2021 CEOS Work Plan, two periods for contributors:
      9th Nov – 14th Dec
      25th Jan – 20th Feb
Take away messages