## Slide 1: Landsat Global Archive Consolidation
U.S. Department of the Interior
U.S. Geological Survey
Kristi Kline
USGS EROS Center
WGISS-41 Data Preservation

## Slide 2: LGAC Objective
Obtain a consolidated copy of the global archive of current and historical Landsat imagery, metadata, browse, and ancillary data at EROS – to the greatest extent possible
  International Ground Stations (IGSs) received unique Landsat 1-7 data
  Historically, only small sets of IGS data were requested / received by USGS prior to the start of the LGAC initiative
  Concern about the state of historical archives, especially at inactive stations where there is little operational contact
  Provide vastly better support for global change analysis and assessment for over 40+ years of data across multiple Landsat sensors

## Slide 3: Historical Landsat Ground Stations
* Does not include Landsat Ground Network (LGN) stations for U.S.

## Slide 4: Recent Major Accomplishments
Completed Pakistan (SUPARCO) HDDT Ingest
  Successfully read data off of 2,443 tapes
  Through continuous process improvements and lessons learned, tapes were read in a 21 month period (original projection was 84 months)
  63,564 scenes recovered, with 97% new to the archive
  96% of data with good-to-great scene quality

## Slide 5: Recent Major Accomplishments
Thailand (GISTDA) – Received ~2,000 HDDTs and 3 tape drives to be used for continued LGAC data recovery
Begun recovery of data

## Slide 6: Recent Major Accomplishments
Saudi Arabia (KACST) – Received all TM and MSS data on HDDTs and DLTs
  17,300 HDDTs
  4,045 DLTs
  ~250,000 TM scenes
  MSS scene count unknown
Canada (CCMEO) – Received HDDT drive and spare equipment to assist with continuing data recovery effort
India (ISRO) – Received and ingested entire TM archive holdings (~39,000 scenes)

## Slide 7: LGAC Status
Argentina – LTOs
  TM and ETM+ data delivery continues
Brazil – HDDTs
  USGS to investigate setting up Wideband Video Drive to read tapes
    ~875 tapes to be sent by Brazil upon sample tape success
    Primarily consist of MSS data, with very small number of TM intervals also included
Country (Organization) | Ground Station | % LGAC Delivered | % LGAC Ingested
Argentina (CONAE) | COA | TM | TM
 |  | ETM+ | ETM+
Australia (GA-NEO) | ASA | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Australia (GA-NEO) | HOA | TM | TM
 |  | ETM+ | ETM+
Brazil (INPE) | CUB | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Canada (CCMEO) | GNC | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Canada (CCMEO) | PAC | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+

## Slide 8: LGAC Status
China – Electronic data delivery
  TM data delivered in FRED format
Ecuador – All data has been received
  Addressing several problematic tapes
Europe – NAS HDs
  Phase I LGAC support consisted of Kiruna (KIS) TM data
    Issues with missing PCD for ~500,000 TM scenes
    USGS analysis currently in progress
    Possible that overlap data may be archived at ScanEx in Russia
  Phase II LGAC data to consist of all outstanding TM and ETM+ data
    KIS ETM+, MPS ETM+, and MPS TM data partially delivered so far
    Additional shipments of TM and ETM+ data in early 2016
    MSS data to also be delivered in 2016
India – USB HDs
  All TM data delivered and ingested
Country (Organization) | Ground Station | % LGAC Delivered | % LGAC Ingested
China (RADI) | BJC | TM | TM
 |  | ETM+ | ETM+
China (RADI) | KHC | TM | TM
Ecuador (IEE) | CPE | TM | TM
Europe (ESA) | FUI | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Europe (ESA) | KIS | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Europe (ESA) | MTI | TM | TM
 |  | ETM+ | ETM+
Europe (ESA) | MPS | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Europe (ESA) | NSG | ETM+ | ETM+
India (ISRO) | SGI | MSS | MSS
 |  | TM | TM

## Slide 9: LGAC Status
Country (Organization) | Ground Station | % LGAC Delivered | % LGAC Ingested
Indonesia (LAPAN) | DKI | TM | TM
 |  | ETM+ | ETM+
Japan (HIT/HEEIC) | HIJ | ETM+ | ETM+
Japan (JAXA/RESTEC) | HAJ | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Kyrgyzstan (DLR) | BIK | TM | TM
Mongolia (DLR) | ULM | TM | TM
Pakistan (SUPARCO) | ISP | TM | TM
Saudi Arabia (KACST) | RSA | MSS | MSS
 |  | TM | TM
South Africa (SANSA) | JSA | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
Taiwan (CSRSR-NCU) | CLT | TM | TM
Thailand (GISTDA) | BKT | MSS | MSS
 |  | TM | TM
 |  | ETM+ | ETM+
US (U of Puerto Rico) | UPR | ETM+ | ETM+
Indonesia – All data has been received
  DCRSi drive parts needed for remaining tapes
Pakistan – All HDDTs have been delivered
  Tape reading completed in Dec 2015
  Delivery of additional TM data on LTOs pending
Saudi Arabia – All HDDTs and DLTs have been delivered
  MSS and TM data
South Africa – Migrating from electronic data delivery to USB drives
Thailand – All HDDTs and LTOs have been delivered
  MSS, TM, and ETM+ data received
  Three HDDT drives also delivered

## Slide 10: Remaining Work
Continue to work to improve ingested data that is not capable of producing L1Ts
Continue to refine process for reading data off of old media
  HDDTs
  DCRSi tapes
Address parts and equipment concerns for old drives
  Thailand provided three HDDT drives
  Canada provided one HDDT drive and
  spare parts
Develop MSS data format converters
  Many different format types
  Handling of partially processed data

## Slide 11: LGAC Status Summary
Includes partial scenes
Green = Completed
Over 3.5 million scenes ingested!
Approximately 55% complete
Approximately 69% of scenes are new to the archive!
GSID | Country | Location | Scenes Ingested Since Sept. 2010 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | MSS |  |  |  |  | TM |  |  |  |  | ETM+ |  |  |  | 
 |  |  | Actual | Estimated | % Comp | Unique | % Unique | Actual | Estimated | % Comp | Unique | % Unique | Actual | Estimated | % Comp | Unique | % Unique
ASA | Australia | Alice Springs | 223,791 | 224,000 | 100% | 166,582 | 74% | 184,963 | 185,000 | 100% | 181,058 | 98% | 207,262 | 205,000 | 100% | 112,177 | 54%
BIK | Kyrgyzstan | Bishkek |  |  |  |  |  | 2,340 | 2,000 | 100% | 1,749 | 75% |  |  |  |  | 
BJC | China | Beijing |  |  |  |  |  | 192,325 | 560,000 | 34% | 183,342 | 95% | 95 | 47,000 | 0% | 17 | 18%
BKT | Thailand | Bangkok | 0 | 57,000 | 0% | 0 | 0% | 124,066 | 185,000 | 67% | 115,447 | 93% | 18,704 | 26,000 | 72% | 8,268 | 44%
CLT | Taiwan | Chung Li |  |  |  |  |  | 11,586 | 12,000 | 97% | 11,297 | 98% |  |  |  |  | 
COA | Argentina | Cordoba |  |  |  |  |  | 103,610 | 190,000 | 55% | 96,185 | 93% | 116,393 | 190,000 | 61% | 48,162 | 41%
CPE | Ecuador | Cotapaxi |  |  |  |  |  | 25,246 | 50,000 | 50% | 12,304 | 49% |  |  |  |  | 
CUB | Brazil | Cuiaba | 0 | 76,000 | 0% | 0 | 0% | 306,656 | 307,000 | 100% | 263,745 | 86% | 83,052 | 80,000 | 100% | 48,753 | 59%
DKI | Indonesia | Parepare |  |  |  |  |  | 17,001 | 32,000 | 53% | 16,670 | 98% | 47,321 | 45,000 | 100% | 20,767 | 44%
FUI | Italy | Fucino | 0 | 2,000 | 0% | 0 | 0% | 48 | 567,000 | 0% | 48 | 100% | 0 | 51,000 | 0% | 0 | 0%
GNC | Canada | Gatineau |  |  |  |  |  | 53,004 | 53,000 | 100% | 14,681 | 28% | 37,955 | 38,000 | 100% | 9,988 | 26%
HAJ | Japan | Hatoyama | 158,352 | 158,000 | 100% | 95,208 | 60% | 131,556 | 132,000 | 100% | 127,107 | 97% | 20,556 | 21,000 | 98% | 10,667 | 52%
HIJ | Japan | Hiroshima |  |  |  |  |  |  |  |  |  |  | 39,365 | 39,000 | 100% | 15,316 | 39%
HOA | Australia | Hobart |  |  |  |  |  | 5,812 | 6,000 | 97% | 5,767 | 99% | 13,110 | 13,000 | 100% | 5,255 | 40%
ISP | Pakistan | Islamabad | 0 | 5,000 | 0% | 0 | 0% | 56,299 | 66,000 | 85% | 54,911 | 98% |  |  |  |  | 
JSA | South Africa | Hartebeesthoek | 0 | 18,000 | 0% | 0 | 0% | 77,619 | 119,000 | 65% | 65,608 | 85% | 28,352 | 25,000 | 100% | 8,520 | 30%
KHC | China | KaShi |  |  |  |  |  | 17,275 | 23,000 | 75% | 16,110 | 93% |  |  |  |  | 
KIS | Sweden | Kiruna | 0 | 432,000 | 0% | 0 | 0% | 183,508 | 300,000 | 61% | 180,755 | 98% | 28,592 | 43,000 | 66% | 17,764 | 62%
MPS | Spain | Maspalomas | 0 | 154,000 | 0% | 0 | 0% | 16,329 | 50,000 | 33% | 16,329 | 100% | 7,480 | 32,000 | 24% | 4,099 | 55%
MTI | Italy | Matera |  |  |  |  |  | 2,928 | 234,000 | 1% | 2,907 | 99% | 27 | 48,000 | 0% | 3 | 15%
NSG | Germany | Neustrelitz | 5,132 | 5,000 | 100% | 5,102 | 99% |  |  |  |  |  | 10,857 | 89,000 | 12% | 3,459 | 32%
PAC | Canada | Prince Albert | 413,758 | 414,000 | 100% | 201,692 | 49% | 369,687 | 370,000 | 100% | 193,020 | 52% | 100,374 | 100,000 | 100% | 28,671 | 29%
RSA | Saudi Arabia | Riyahd | 0 | 5,000 | 0% | 0 | 0% | 1,608 | 250,000 | 1% | 860 | 53% |  |  |  |  | 
SGI | India | Shadnagar | 0 | 12,000 | 0% | 0 | 0% | 38,404 | 39,000 | 100% | 38,054 | 99% |  |  |  |  | 
ULM | Mongolia | Ulan Bator |  |  |  |  |  | 556 | 500 | 111% | 554 | 100% |  |  |  |  | 
UPR | Puerto Rico | Mayaguez |  |  |  |  |  |  |  |  |  |  | 315 | 500 | 63% | 118 | 37%
Totals |  |  | 801,693 | 1,562,000 | 51% | 468,584 | 58% | 1,922,512 | 3,726,500 | 52% | 1,603,644 | 83% | 778,406 | 1,092,500 | 71% | 354,735 | 46%
Notes: 3,500,000 complete or 55%
6,350,000 estimated
2,400,000 unique or 69%

## Slide 12: LGAC WRS-2

## Slide 13: LGAC WRS-1

## Slide 14: Cumulative LGAC Status
3,502,611 Scenes Recovered!

## Slide 15: Questions