## Slide 1: CEOS 2017-2019 Work Plan
Andrew Mitchell - NASA
WGISS-43
Annapolis, Maryland – USA
3rd April 2017
Committee on Earth Observation Satellites

## Slide 2
Objective/Deliverable | Projected Completion Date | Background Information | Status
DATA-8: Improve WGISS Interoperability Standards Architecture | Q3 2017 | Consolidation of current CWIC/FedEO/IDN overall architecture to address identified issues including duplicate datasets holdings | This is an ongoing activity being led by the WGISS System Level Team which includes partners from CWIC, FedEO and IDN.
DATA-9: ECVs/CDRs Discovery and Access through WGISS Systems | Q3 2017 | Facilitate discoverability and accessibility of ECV Products and space-born CDRs relevant for the CEOS Carbon Action via WGISS Interoperability Systems & Standards (FedEO/CWIC/IDN, OpenSearch). | Once WGClimate has completed their (meta) gap-analysis across the Carbon ECVC, WGISS will begin the longer objective of data discoverability and access.

## Slide 3
Objective/Deliverable | Projected Completion Date | Background Information | Status
DATA-10: Reference model for data stewardship planning and implementation | Q4 2017 | Consolidate a reference model that provides guidelines and recommendations for the preservation and improvement of data including a roadmap for scientific data stewardship improvement; | In progress by ESA’s Long Term Data Preservation (LTDP) Working Group.
DATA-11: Technology Exploration webinars and workshops | Ongoing | WGISS will host at least one workshop annually to serve as a forum for exchange of technical information and lessons-learned experience about current, trending and future software technologies, services and other WWW / Internet related software technologies. | The first Tech Expo Webinar occurred on March 14, 2017 with the topic of Data Search Relevancy. (Search Relevancy ranking is the process of sorting data results so that those data which are most likely to be relevant to your query are shown at the top) The webinar was recorded and a Youtube link to the recording was made available on the WGISS website

## Slide 4
Objective/Deliverable | Projected Completion Date | Background Information | Status
DATA-12: CEOS data holdings reported in GEO | Ongoing | Provide support to GEO in their efforts of reconciling metrics of CEOS data holdings provided through WGISS interoperable standards and systems. | Holding regular meetings with the GEO Data Access Broker (GEODAB) team to improve data discoverability and access of CEOS data in GEO.
DATA-2: Full representation of CEOS Agency datasets in the IDN and accessible via supported WGISS standards | Ongoing | As the IDN contains OpenSearch endpoints for data access and is also the link with GCI, it is essential that all CEOS Agencies keep information on the data up-to-date in the IDN. | New entries were added to the International Directory Network (IDN) from ESA, EUMETSAT, ISRO, and JAXA datasets.

## Slide 5
Objective/Deliverable | Projected Completion Date | Background Information | Status
FDA-:6 Technical best practices relating to future data architectures opportunities | Q4 2017 | WGISS will ensure necessary structures are established to enable sharing of lessons learnt and practices relating to the exploitation of the technical opportunities identified in the interim FDA report. WGISS will present at least one ‘best practice’ document for endorsement at the 31st CEOS Plenary Meeting. | A FDA Tiger Team (Andy Mitchell – NASA, JonoRoss - GeoScience Australia, Bianca Hoersch – ESA, Rob Woodcock - CSIRO, Brian Killough - SEO) has been formed to do the analysis and writing of materials of the FDA Strategic Assessment Survey. In particular, this first analysis is looking to present the findings surrounding the question ‘What should CEOS agencies do together’ in regards to FDA. The findings will be presented at the SIT-32 meeting in Paris.

## Slide 6
Objective/Deliverable | Projected Completion Date | Background Information | Status
CARB-15: Carbon data portal | Q4 2017 | Implement a carbon data portal to facilitate the discoverability and accessibility of ECV products and space-borne CDRs. The portal is designed with service-oriented architecture and follows the principles outlined by the GEOSS Community Portal white paper. The portal will seamlessly access data both in CWIC and FedEO to provide necessary data and services to the carbon science community of both CEOS and GEOSS. | Working with Mark Dowell (CEOS Carbon lead) and Pascal LeComte (WG Climate Chair), WGISS will begin defining a preliminary set of “requirements” for a future Carbon Portal. WGISS will start with the initial list of ECVs that are key for Carbon and start putting together a list of relevant data collections from identified data providers.