## Slide 1: Data Discovery and Access Session Summary of Actions
Mirko Albani – European Space Agency (ESA)
WGISS-48
Hosted by VAST/VNSC, Ha Noi, Vietnam
8-11 October 2019
Committee on Earth Observation Satellites
WGISS

## Slide 2
SLT Actions from previous meetings
Number | Description | Actionees | Due Date | Status | Comments
WGISS-47-12 | Michael to register services/tools from inventory tables (FDA elements and SW/tools) into IDN starting from the ones presented at WGISS-47 | Michael Morahan | WGISS-48 | In progress | July 17: Iolanda sent files to Michael
WGISS-47-17 | CDA System Level Team (SLT) to: | CDA-SLT |  |  | 
WGISS-47-17a | Identify best approach to implement a map-based front-end/portal within IDN to discover/access CEOS agencies data through WGISS CDA back-end. Agree on way-forward with WGISS-Exec. |  | 30-Jun-19 | Closed | July 17: The NASA EarthData Search Tool will be used. Searches will be the same, but the interface will be quite different. Michael will demo the tool. Done!
WGISS-47-17b | Start Actions as agreed (e.g. implement CEOS branding on IDN portal and underlying FedEO and CWIC when appearing for second step searches) |  | 31-Dec-19 | Closed | July 17: CWIC has been branded with CEOS, and the same has been requested from FedEO. Michael will demonstrate this at WGISS-48.
WGISS-47-17c | Assess advantages and feasibility to implement (part of) CEOS Data Usage Metrics in the IDN portal / WGISS Connected Data Assets. |  | 31-Dec-19 | In progress | 
DATA-09 | ECV/CDR Discovery and Access through WGISS systems | CDA SLT | 31-Dec-19 | In progress | June 6: NASA updates have been done, and Andrea is progressing with ESA’s. July 17: Michael/Yves discussed the remaining issues on FedEO ECV records. Geographical extent needs to be machine readable and responsible organization identified in a consistent way. ESA will indicate ECV records to be put into IDN.

## Slide 3
SLT Actions from previous meetings
Number | Description | Actionees | Due Date | Status | Comments
WGISS-47-29 | CDA SLT to analyse what kind of effort and solution can be accomplished by WGISS to automate future ECV Inventory updates | CDA SLT | 31-Dec-19 | To be started | 
WGISS-47-30 | CDA SLT to send to WGClimate the list of elements in the inventory that should be made mandatory so they can be registered automatically in Fedeo and then IDN. | CDA SLT | 30-Jun-19 | In progress | July 17: ECV Team notified with email sent on 28/05/2019 16:00. Reminder sent, awaiting feedback.
WGISS-47-31 | Mirko Albani and Yonsook Enloe to contact the KMA and JMA to get their assets connected | Mirko Albani | 30-Sep-19 | Not started | 
WGISS-47-34 | Mirko Albani to liaise with Marc Paganini on discovery and access of data and platforms identified in the SDG slides | Mirko Albani | 31-Jul-19 |  | September 18: Held meeting and identified two step approach: 1) SDG indicators data through CDA; 2) Portal development (TBC in 2020). SDG AHT to provide list of datasets to WGISS.
DATA-16 | CEOS Data Holdings Reported and accessible in GEO | CDA SLT | 31-Dec-19 | In progress | CWIC and FedEO accessible through GEOSS Platform. IDN accessibility being implemented.
DATA-02 | Full representation and accessibility of CEOS agencies data through WGISS CDA and standards | CDA SLT | Q2 every year | In progress | Work ongoing with several agencies.

## Slide 4
SLT New Actions from WGISS#48
Number | Description | Actionees | Due Date | Status | Comments
WGISS-48-29 |  | CDA SLT | 31-Dec-19 | To be started |